CBuild

AI Agent Task Master — Complete Build Specification

580 Atomic Tasks for Building CBuild from Zero to Completion

Each task is self-contained with precise acceptance criteria for autonomous AI agent execution.

HOW TO USE THIS DOCUMENT: Each row is a self-contained task for an AI coding agent. Priority levels: Critical (blocks everything), High (core feature), Medium (important extension), Low (polish/optional). The Description column contains exact acceptance criteria that define when the task is complete. Tasks should be executed in section order (A through K) as later sections depend on earlier ones.

The 580 tasks are divided into 11 sections: A=Project Foundation (35), B=Math Layer (30), C=Platform/Window (35), D=Renderer (65), E=Widget System (65), F=Canvas & Scene Graph (60), G=Snap Engine (60), H=Builder App/IDE Shell (70), I=Backend Layer (70), J=Static Linking & Distribution (40), K=OS Development Tools (50).

# A. Project Foundation

These 35 tasks establish the build system, dependency management, and repository structure. No code is shipped without these foundations. The CI workflows must pass before any feature work begins.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 001 | Repository initialization | Create Git repository with .gitignore (ignoring build/, .cache/, *.o, *.a). Set up branch strategy: main, dev, feature/* naming. Add MIT license. Acceptance: git init and first commit with README.md template. | Critical |
| 002 | CMakeLists.txt scaffold | Create root CMakeLists.txt with cmake_minimum_required(VERSION 3.20), project() declaration, C++17 standard enforcement, and empty executable target. Must produce zero warnings on cmake -B build. Acceptance: cmake -B build exits code 0. | Critical |
| 003 | Vendor directory structure | Create vendor/ directory with subdirectories for glad/, stb/, and any future vendored single-header libs. Add vendor/README.md explaining what is vendored and why. Acceptance: directory structure matches architectural spec. | High |
| 004 | GLAD OpenGL loader vendor setup | Download GLAD for OpenGL 3.3 Core Profile from glad.dav1d.de. Place glad.h in vendor/glad/include/glad/, khrplatform.h in vendor/glad/include/KHR/, glad.c in vendor/glad/src/. Add glad STATIC library target to CMakeLists.txt. Acceptance: glad.c compiles without errors. | Critical |
| 005 | stb single-header libraries fetch | Configure CMakeLists.txt FetchContent for stb repository (github.com/nothings/stb). Ensure stb_truetype.h and stb_easy_font.h are accessible from include paths. Acceptance: #include <stb_truetype.h> compiles from any src/ file. | High |
| 006 | GLFW FetchContent integration | Add FetchContent_Declare for GLFW 3.4 with GIT_SHALLOW ON. Disable GLFW_BUILD_DOCS, GLFW_BUILD_TESTS, GLFW_BUILD_EXAMPLES. Link glfw to main target. Acceptance: Empty GLFW window opens on all three target platforms. | Critical |
| 007 | nlohmann/json FetchContent integration | Add FetchContent_Declare for nlohmann/json v3.11.3. Set JSON_BuildTests OFF. Link nlohmann_json::nlohmann_json to main target. Acceptance: #include <nlohmann/json.hpp> compiles and basic JSON parse works in a test. | High |
| 008 | libcurl system package detection | Add find_package(CURL REQUIRED) to CMakeLists.txt. Link CURL::libcurl. Add platform-specific fallback message if not found. Acceptance: cmake fails with a helpful error message if libcurl is not installed, rather than a cryptic linker error. | Critical |
| 009 | Linux pthreads and dl linkage | On UNIX AND NOT APPLE platforms, find_package(Threads REQUIRED) and link Threads::Threads and dl. Acceptance: Worker threads link without -pthread linker errors on Linux. | High |
| 010 | macOS framework linkage | On APPLE platform, link CoreFoundation, AppKit, IOKit, CoreVideo frameworks. Acceptance: CMake build completes on macOS without unresolved symbol errors from GLFW. | High |
| 011 | Windows Winsock linkage | On WIN32 platform, link ws2_32, opengl32, winmm. Acceptance: CMake build completes on Windows x64 without linker errors. | High |
| 012 | Compiler warning flags | Add -Wall -Wextra -Wpedantic for GCC/Clang. Add /W4 for MSVC. Suppress -Wno-unused-parameter for event handler virtuals. Acceptance: Full build produces zero warnings after flags are applied. | Medium |
| 013 | Release build optimization flags | For CMAKE_BUILD_TYPE=Release: add -O3 -DNDEBUG -march=native (GCC/Clang) or /O2 /DNDEBUG (MSVC). Acceptance: Release binary is measurably faster than Debug binary on a rendering benchmark. | Medium |
| 014 | Debug build sanitizer flags | For CMAKE_BUILD_TYPE=Debug: add -fsanitize=address,undefined and -g. Link with sanitizer flags. Acceptance: Debug binary reports heap-use-after-free and undefined behavior correctly in test programs. | High |
| 015 | Asset copy post-build command | Add CMake POST_BUILD command to copy assets/ directory next to the built binary. Acceptance: ./build/CBuild can load font files from ./build/assets/fonts/ without path manipulation. | Medium |
| 016 | CMake build summary message | Add message(STATUS ...) calls at the end of CMakeLists.txt that print: build type, compiler, OpenGL loader, all dependency versions. Acceptance: cmake -B build output ends with a readable summary box. | Low |
| 017 | setup_glad.sh script | Write a bash script that downloads GLAD files via curl from the correct Dav1dde/glad URLs. Script must create the correct directory structure and print helpful instructions if download fails. Acceptance: Running script on a clean machine correctly populates vendor/glad/. | High |
| 018 | Project directory scaffold script | Write scripts/new_project.sh that creates a new CBuild project directory with the correct .cbuild file template, assets/ folder, and backend/ stub. Acceptance: Running the script produces a valid empty CBuild project that can be opened. | Medium |
| 019 | CI workflow: Ubuntu build | Create .github/workflows/build-ubuntu.yml that checks out the repo, installs libcurl4-openssl-dev, runs setup_glad.sh, runs cmake -B build -DCMAKE_BUILD_TYPE=Release, and runs cmake --build build. Acceptance: Workflow passes on Ubuntu 22.04 runner. | High |
| 020 | CI workflow: macOS build | Create .github/workflows/build-macos.yml. Install curl via brew. Run full build. Acceptance: Workflow passes on macos-latest runner. | Medium |
| 021 | CI workflow: Windows build | Create .github/workflows/build-windows.yml using Visual Studio 2022 runner. Install curl via vcpkg. Run cmake with -G Visual Studio 17 2022. Acceptance: Workflow passes and produces a .exe artifact. | Medium |
| 022 | Static analysis integration | Integrate clang-tidy into the CMake build (CMAKE_CXX_CLANG_TIDY). Write a .clang-tidy config that enforces modern C++ rules. Acceptance: cmake --build build runs clang-tidy on all source files and reports any violations. | Low |
| 023 | Valgrind memory test target | Add a CMake custom target valgrind that runs the binary under valgrind --leak-check=full. Acceptance: cmake --build build --target valgrind exits clean after a 5-second run of the UI. | Low |
| 024 | ASAN integration test | Write test/asan_test.cpp that creates and destroys all major objects (Window, Renderer2D, Canvas, BackendManager) in sequence. Link with ASAN. Acceptance: No heap-use-after-free or memory leaks reported. | High |
| 025 | Version header generation | Create a CMake configure_file step that generates src/version.hpp from a template, embedding PROJECT_VERSION_MAJOR, PROJECT_VERSION_MINOR, GIT_COMMIT_HASH, and BUILD_DATE. Acceptance: The binary prints its version string at startup. | Low |
| 026 | Compile-time feature flags | Define CMake options: CBUILD_ENABLE_OPENGL (default ON), CBUILD_ENABLE_BACKEND (default ON), CBUILD_ENABLE_DOCKER (default ON). Wrap relevant source files in #ifdef guards. Acceptance: cmake -DCBUILD_ENABLE_DOCKER=OFF builds successfully without Docker code. | Medium |
| 027 | Multi-config generator support | Ensure CMakeLists.txt works with both single-config (Makefiles, Ninja) and multi-config (Visual Studio, Xcode) generators. Use generator expressions instead of CMAKE_BUILD_TYPE where needed. Acceptance: cmake --build build --config Release works on all generators. | Medium |
| 028 | Packaging: Linux AppImage target | Add a CMake target package-appimage that uses linuxdeploy to bundle CBuild and its assets into a portable AppImage. Acceptance: Running CBuild-x86_64.AppImage on a clean Ubuntu machine (without libcurl installed) launches the application. | Medium |
| 029 | Packaging: Windows installer | Add a CMake target package-win using CPack with NSIS generator. Bundle CBuild.exe and assets. Acceptance: Running CBuildSetup.exe on a clean Windows 10 machine installs and launches CBuild correctly. | Low |
| 030 | Packaging: macOS .app bundle | Add a CMake target package-macos using CPack with Bundle generator. Create CBuild.app with correct Info.plist. Acceptance: CBuild.app runs on macOS without 'damaged application' errors and the app opens without being quarantined. | Low |
| 031 | Reproducible build flags | Add -ffile-prefix-map, -fmacro-prefix-map, and SOURCE_DATE_EPOCH support to the build system. Acceptance: Two builds from the same source at different times produce byte-identical binaries. | Low |
| 032 | ccache integration | Add find_program(CCACHE_PROGRAM ccache) and set CMAKE_C_COMPILER_LAUNCHER/CMAKE_CXX_COMPILER_LAUNCHER if found. Acceptance: Second build of unchanged source completes in under 5 seconds via cache hits. | Low |
| 033 | Ninja build file default | Set cmake -G Ninja as the default in setup documentation. Verify Ninja build is faster than Makefile build. Acceptance: cmake -B build -G Ninja followed by ninja -C build builds in under 45 seconds on a modern laptop. | Low |
| 034 | docs/BUILD.md | Write a comprehensive build guide documenting every dependency, installation command per platform, and troubleshooting steps for common failures. Acceptance: A developer who has never built a C++ project can successfully build CBuild by following BUILD.md alone. | Medium |
| 035 | docs/ARCHITECTURE.md | Write an architectural overview documenting all four layers, the rendering pipeline, the snap engine algorithm, the backend socket protocol, and the undo/redo command stack. Include ASCII diagrams. Acceptance: Document is accurate and matches the implemented code. | Medium |

# B. Math and Geometry Layer

All geometry in CBuild is computed by this layer. Every widget, snap point, canvas transform, and rendering primitive uses Vec2, Rect, Color, or Mat3. Build and unit-test this layer before touching any graphics or UI code.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 036 | Vec2 struct implementation | Implement Vec2 with float x, y. Constructors: default (0,0) and (x,y). Operators: +, -, *, /, -, +=, -=, *=, ==, !=. Methods: dot(), cross(), length(), length_sq(), normalized(), distance_to(), distance_sq_to(). All header-only. Acceptance: Unit tests for all operators pass. | Critical |
| 037 | Vec2 snapped() method | Implement Vec2::snapped(float grid_size) that rounds each component to the nearest multiple of grid_size using std::round. Acceptance: Vec2(13.7, 7.2).snapped(10) == Vec2(10, 10). | Critical |
| 038 | Vec2 lerp() static method | Implement Vec2::lerp(Vec2 a, Vec2 b, float t) returning a + (b-a)*t. Acceptance: Vec2::lerp({0,0},{10,10},0.5) == Vec2(5,5). t=0 returns a, t=1 returns b. | High |
| 039 | Rect struct implementation | Implement Rect with x, y, w, h floats. Constructors from (x,y,w,h) and (Vec2 pos, Vec2 size). Accessors: position(), size(), center(), all four corners, all four edge midpoints, right(), bottom(). Acceptance: All nine snap points return correct coordinates for a known rect. | Critical |
| 040 | Rect::contains() method | Implement Rect::contains(Vec2 p) returning true if p is inside the rect (inclusive on all edges). Acceptance: Contains returns true at all four corners and center, false just outside each edge. | Critical |
| 041 | Rect::intersects() method | Implement Rect::intersects(Rect o) returning true if any portion of o overlaps this rect. Must correctly handle: partial overlap, containment, edge touching, no overlap. Acceptance: 20 intersection test cases all pass. | High |
| 042 | Rect::expanded() method | Implement Rect::expanded(float amount) returning a new Rect grown by amount on all four sides. Acceptance: Rect(10,10,20,20).expanded(5) == Rect(5,5,30,30). | High |
| 043 | Rect::merged() method | Implement Rect::merged(Rect o) returning the smallest Rect containing both this and o. Acceptance: Two non-overlapping rects produce a merged rect that contains both. | Medium |
| 044 | Rect::translated() method | Implement Rect::translated(Vec2 delta) returning a new Rect shifted by delta without changing size. Acceptance: Rect(10,10,20,20).translated({5,-5}) == Rect(15,5,20,20). | High |
| 045 | Rect::clamp() method | Implement Rect::clamp(Vec2 p) returning p clamped to stay within this rect. Acceptance: Points outside the rect are brought to the nearest edge. Points inside return unchanged. | Medium |
| 046 | Color struct with float channels | Implement Color with r, g, b, a floats [0..1]. Default constructor sets a=1. Constructors: (r,g,b) and (r,g,b,a). Acceptance: Color(1,0,0) is red with full opacity. | Critical |
| 047 | Color::hex() static factory | Implement Color::hex(uint32_t rgba) decoding 0xRRGGBBAA format. Acceptance: Color::hex(0xFF0000FF) == Color(1,0,0,1). Color::hex(0x00FF0080) == Color(0,1,0,0.502). | High |
| 048 | Color::rgb() static factory | Implement Color::rgb(uint32_t rgb_val) decoding 0xRRGGBB with full opacity. Acceptance: Color::rgb(0x4F46E5) produces the correct indigo color. | High |
| 049 | Color::tinted() method | Implement Color::tinted(float factor) multiplying r,g,b by factor and clamping to [0,1]. Acceptance: Color(0.5,0.5,0.5).tinted(2.0) == Color(1,1,1). Tinted with 0 == Color(0,0,0) same alpha. | High |
| 050 | Color::lerp() method | Implement Color::lerp(Color to, float t) interpolating all four channels. Acceptance: Red.lerp(Blue, 0.5) produces a correct intermediate purple-ish color. | Medium |
| 051 | Color design system palette | Implement all Color static methods for the CBuild design system: canvas_bg, panel_bg, panel_border, accent, accent_dim, text_primary, text_secondary, snap_grid, snap_track, snap_point, snap_center, selection, selection_border. Acceptance: All palette colors are correct hex values as specified. | High |
| 052 | Mat3 struct implementation | Implement Mat3 as 3x3 column-major float array m[col][row]. Default constructor produces identity matrix. Acceptance: Mat3{} * Vec2(5,3) == Vec2(5,3). | High |
| 053 | Mat3::translation() factory | Implement Mat3::translation(float tx, float ty) and Mat3::translation(Vec2). Acceptance: Mat3::translation(10,20).transform_point({0,0}) == Vec2(10,20). | High |
| 054 | Mat3::scale() factory | Implement Mat3::scale(float sx, float sy). Acceptance: Mat3::scale(2,3).transform_point({5,4}) == Vec2(10,12). | High |
| 055 | Mat3::rotation() factory | Implement Mat3::rotation(float angle_rad). Acceptance: Mat3::rotation(M_PI/2).transform_point({1,0}) is approximately Vec2(0,1) within floating point tolerance. | High |
| 056 | Mat3 matrix multiplication | Implement Mat3::operator*(Mat3 b). Must be correct column-major multiplication. Acceptance: translation(5,0) * scale(2,2) applied to Vec2(1,0) produces Vec2(7,0). | High |
| 057 | Mat3::transform_point() method | Implement transform_point(Vec2 p) applying the matrix including translation (w=1). Acceptance: Correctly transforms points through translate + rotate + scale pipelines. | High |
| 058 | Mat3::transform_dir() method | Implement transform_dir(Vec2 d) applying only rotation/scale (w=0, no translation). Acceptance: A direction vector is rotated correctly but not translated. | Medium |
| 059 | geom::closest_point_on_segment() | Implement geom::closest_point_on_segment(Vec2 a, Vec2 b, Vec2 p) using vector projection (dot product algorithm from the PDF). Must clamp t to [0,1]. Acceptance: Correct closest point returned for point off-segment, at segment midpoint, and beyond both endpoints. | Critical |
| 060 | geom::distance_to_segment() | Implement geom::distance_to_segment(Vec2 a, Vec2 b, Vec2 p) using closest_point_on_segment. Acceptance: Returns 0 for a point on the segment, correct perpendicular distance for a point directly to the side. | High |
| 061 | geom::line_intersection() | Implement geom::line_intersection(Vec2 p1, Vec2 p2, Vec2 p3, Vec2 p4) using the determinant algorithm from the PDF. Returns std::optional<Vec2>. Returns nullopt if lines are parallel (delta==0). Acceptance: Correctly finds intersection of perpendicular lines, returns nullopt for parallel lines. | Critical |
| 062 | geom::screen_to_ndc() | Implement geom::screen_to_ndc(Vec2 p, float w, float h) mapping screen pixels to OpenGL NDC [-1,1]. Remember Y-flip. Acceptance: Top-left corner maps to (-1,1), center maps to (0,0), bottom-right maps to (1,-1). | Medium |
| 063 | Math unit test suite | Write test/math_test.cpp covering every Vec2 operator, Rect method, Color factory, Mat3 transform, and geom:: function. Use a lightweight test framework (single-header, or just assert()). Acceptance: All tests pass. Test coverage >= 90% of math code paths. | High |
| 064 | AABB sweep test | Implement geom::swept_aabb(Rect moving, Vec2 velocity, Rect stationary) returning the fraction of velocity at which the moving rect first touches the stationary rect. Used for collision-based snap. Acceptance: A rect moving toward a stationary rect returns a fraction < 1.0 at contact, 1.0 if no contact. | Medium |
| 065 | Polar coordinate conversion | Implement Vec2 geom::polar_to_cartesian(float angle_rad, float radius) and the inverse. Used by the polar tracking feature of the snap engine. Acceptance: polar_to_cartesian(0, 1) == Vec2(1,0). polar_to_cartesian(M_PI/2, 1) ≈ Vec2(0,1). | Medium |

# C. Platform and Window Layer

The window layer is the only GLFW-touching code in the entire codebase. Every input event and display operation flows through here. Correctness here is critical — bugs surface as input latency or rendering artifacts everywhere.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 066 | Window class header design | Design window.hpp defining Window class with all callbacks as std::function members. Define event structs: KeyEvent, CharEvent, MouseMoveEvent, MouseButtonEvent, ScrollEvent, ResizeEvent. Define enums: MouseButton, KeyAction, MouseAction. No GLFW types in the header. Acceptance: Header compiles without GLFW include. | Critical |
| 067 | GLFW initialization and error callback | Implement Window::create(). Call glfwInit(). Register glfw_error_callback as a global static. Print error to stderr. Acceptance: glfwInit failure produces a readable error message and returns false. | Critical |
| 068 | OpenGL 3.3 Core context hints | In Window::create(), set GLFW hints: CONTEXT_VERSION_MAJOR=3, MINOR=3, PROFILE=CORE, FORWARD_COMPAT=TRUE, SAMPLES=4. Acceptance: glGetString(GL_VERSION) returns '3.3' or higher and reports Core Profile. | Critical |
| 069 | Window creation and user pointer | Call glfwCreateWindow(). Store 'this' in glfwSetWindowUserPointer for static callback access. Acceptance: Window opens and the user pointer retrieval in a static callback returns the correct Window*. | Critical |
| 070 | GLAD function pointer loading | In main.cpp, call gladLoadGLLoader((GLADloadproc)glfwGetProcAddress) after context creation. Print GL_VERSION and GL_RENDERER. Acceptance: gladLoadGLLoader returns non-zero. GL function calls (glClearColor) execute without crash. | Critical |
| 071 | Key callback registration and dispatch | Implement static glfw_key_callback. Retrieve Window* from user pointer. Map GLFW_PRESS/RELEASE/REPEAT to KeyAction enum. Call on_key callback if set. Acceptance: Key presses/releases reach the on_key handler with correct keycode and action. | Critical |
| 072 | Char callback registration | Implement static glfw_char_callback. Dispatch Unicode codepoint to on_char callback. Acceptance: Typing 'A' produces codepoint 65. Typing '€' produces codepoint 8364. | High |
| 073 | Cursor position callback | Implement static glfw_cursor_pos_callback. Track prev_cursor_pos_ for delta calculation. Handle first event separately to prevent spurious large deltas. Acceptance: Delta is (0,0) on first event. Delta correctly reflects movement on subsequent events. | Critical |
| 074 | Mouse button callback | Map GLFW button constants to MouseButton enum. Map GLFW_PRESS/RELEASE to MouseAction enum. Pass cursor position at time of event. Acceptance: Left/middle/right button presses and releases reach the handler with correct enum values. | Critical |
| 075 | Scroll callback registration | Implement static glfw_scroll_callback. Pass scroll offset as Vec2. Acceptance: Mouse wheel up produces positive y offset. Horizontal scroll (trackpad) produces non-zero x offset. | High |
| 076 | Framebuffer resize callback | Implement static glfw_framebuffer_size_callback. Update fb_width_, fb_height_, win_width_, win_height_. Call on_resize. Acceptance: Resizing the window calls on_resize with new pixel dimensions. pixel_ratio() returns correct value for HiDPI display. | High |
| 077 | Window close callback | Implement static glfw_close_callback. Call on_close if set. Acceptance: Clicking the OS window close button triggers on_close. | High |
| 078 | Window::poll_events() implementation | Implement by calling glfwPollEvents(). Acceptance: Input events collected between frames are dispatched via callbacks during poll_events(). | Critical |
| 079 | Window::swap_buffers() implementation | Implement by calling glfwSwapBuffers(window_). Acceptance: The back buffer is presented to the screen after swap_buffers() is called. | Critical |
| 080 | Window::is_open() implementation | Return window_ != nullptr && !glfwWindowShouldClose(window_). Acceptance: Returns false immediately after close() or OS close button click. | Critical |
| 081 | Window::close() implementation | Call glfwSetWindowShouldClose(window_, GLFW_TRUE). Acceptance: is_open() returns false on the next check after close(). | High |
| 082 | Window destructor cleanup | In destructor, call glfwDestroyWindow(window_) and glfwTerminate(). Set window_ = nullptr. Acceptance: No GLFW resource leaks reported by ASAN or Valgrind after Window destruction. | High |
| 083 | Window::is_mouse_button_down() | Call glfwGetMouseButton() for the given button. Acceptance: Returns true during a held mouse button, false immediately after release. | High |
| 084 | Window::is_key_down() | Call glfwGetKey() for the given keycode. Acceptance: Returns true while a key is physically held, false after release. | High |
| 085 | Window::time() implementation | Return glfwGetTime(). Acceptance: Values are monotonically increasing. Two calls 100ms apart differ by approximately 0.1. | Medium |
| 086 | Window::set_cursor() method | Call glfwCreateStandardCursor(cursor_type) and glfwSetCursor(). Acceptance: Cursor changes to crosshair when set_cursor(GLFW_CROSSHAIR_CURSOR) is called, reverts to arrow when reset. | Medium |
| 087 | HiDPI pixel ratio support | Implement pixel_ratio() as (float)fb_width_ / (float)win_width_. Use fb dimensions (not win dimensions) for OpenGL viewport. Acceptance: Text and UI elements appear at correct physical size on a 2x Retina/HiDPI display. | High |
| 088 | VSync toggle support | Pass vsync parameter to Window::create(). Call glfwSwapInterval(1) for vsync, glfwSwapInterval(0) for uncapped. Acceptance: FPS with vsync is capped at refresh rate. FPS without vsync exceeds refresh rate on fast hardware. | Medium |
| 089 | Window title update method | Add Window::set_title(const std::string&) calling glfwSetWindowTitle(). Acceptance: Title bar updates when called, including UTF-8 Unicode characters. | Low |
| 090 | Clipboard get/set methods | Add Window::get_clipboard() and Window::set_clipboard(const std::string&) using glfwGetClipboardString and glfwSetClipboardString. Acceptance: Text copied in CBuild can be pasted in other apps, and vice versa. | Medium |
| 091 | GLFW key code constants header | Create src/core/platform/keycodes.hpp mapping platform-independent key name constants (KEY_A, KEY_DELETE, KEY_CTRL, etc.) to the correct GLFW constants. Acceptance: All keycodes used in event handlers use KEY_* constants from keycodes.hpp rather than magic GLFW integers. | Medium |
| 092 | Modifier key tracking | Implement Window::is_ctrl_down(), is_shift_down(), is_alt_down() by checking glfwGetKey for both left and right modifier variants. Acceptance: Both Ctrl keys trigger is_ctrl_down(). Shift + click is correctly detected. | High |
| 093 | Window focus tracking | Add on_focus and on_unfocus callbacks using glfwSetWindowFocusCallback. Track focus state internally. Acceptance: Callbacks fire when the window gains/loses focus. is_focused() returns correct value. | Medium |
| 094 | Window minimize/restore tracking | Add on_minimize and on_restore callbacks using glfwSetWindowIconifyCallback. Acceptance: Callbacks fire when the window is minimized/restored. Resume rendering only after restore. | Low |
| 095 | Cursor visible/hidden toggle | Add Window::set_cursor_visible(bool) using glfwSetInputMode GLFW_CURSOR_NORMAL / GLFW_CURSOR_HIDDEN. Acceptance: Cursor is hidden when called with false, visible when called with true. | Medium |
| 096 | Raw mouse input mode | Add Window::enable_raw_mouse() using glfwSetInputMode GLFW_RAW_MOUSE_MOTION. Acceptance: Mouse delta reports raw hardware motion without OS cursor acceleration, enabling precision canvas panning. | Medium |
| 097 | Window icon loading | Add Window::set_icon(const char* png_path) using stb_image to load and glfwSetWindowIcon to set. Acceptance: Application icon appears in taskbar and window title bar. | Low |
| 098 | Multi-monitor support query | Add Window::get_monitor_info() returning a vector of monitor descriptions (name, resolution, refresh rate, work area). Acceptance: On a dual-monitor setup, two monitors are reported with correct resolutions. | Low |
| 099 | Fullscreen toggle method | Add Window::toggle_fullscreen() switching between windowed and fullscreen mode. Save/restore window position on toggle. Acceptance: Pressing F11 switches to fullscreen and back without changing window position. | Low |
| 100 | Gamepad/joystick polling | Add optional gamepad polling using glfwGetJoystickAxes/Buttons, dispatched via an on_gamepad callback. Useful for future accessibility features. Acceptance: Axes and buttons from a connected gamepad are reported correctly. | Low |
| 101 | Window::frame_time() helper | Track the delta between the last two poll_events() calls and expose as Window::frame_time_ms(). Acceptance: frame_time_ms() returns approximately 16.67 at 60fps, approximately 33.33 at 30fps. | Medium |

# D. 2D Renderer

The batch renderer is CBuild's GPU interface. Every visible pixel passes through here. The renderer must handle 10,000+ quads per frame at 60fps. Correctness, performance, and anti-aliasing quality are all acceptance criteria.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 102 | Shader class: compile_stage() | Implement Shader::compile_stage() calling glCreateShader, glShaderSource, glCompileShader. On failure, call glGetShaderInfoLog and print to stderr. Acceptance: A deliberate GLSL syntax error in the vertex shader prints a readable error message. | Critical |
| 103 | Shader class: compile() | Implement Shader::compile(vert_src, frag_src) creating a program, attaching stages, calling glLinkProgram. On link failure, print glGetProgramInfoLog. Acceptance: Both shaders compile and link without errors for all built-in GLSL sources. | Critical |
| 104 | Shader uniform location cache | Implement Shader::loc(const char*) using an unordered_map to cache glGetUniformLocation results. Acceptance: Second call with the same name returns without calling glGetUniformLocation. Cache miss rate is 0% after the first frame. | High |
| 105 | Shader::set_ortho() method | Implement set_ortho(name, left, right, bottom, top) building a standard orthographic projection matrix (column-major, 16 floats) and uploading via glUniformMatrix4fv. Acceptance: Geometry submitted in screen-pixel coordinates renders at the correct position and size. | Critical |
| 106 | Quad vertex shader: GLSL | Write QUAD_VERT shader that takes a_pos (screen pixels), a_uv, a_color, a_rect and transforms via u_proj orthographic matrix. Pass v_uv, v_color, v_rect to fragment stage. Acceptance: Shader compiles without errors. Positions map correctly from screen pixels to NDC. | Critical |
| 107 | Quad fragment shader: SDF rounded corners | Write QUAD_FRAG shader implementing sdf_rounded_rect() SDF function. Compute fill_alpha using smoothstep anti-aliasing with fwidth(). Compute border_alpha for a ring at u_border_width inside the edge. Acceptance: Corners are perfectly anti-aliased at any zoom. Border is uniform thickness. | Critical |
| 108 | Line vertex and fragment shaders | Write LINE_VERT and LINE_FRAG shaders for colored line segments. LINE_VERT passes color through. LINE_FRAG outputs color directly. Acceptance: Lines render at correct positions with correct colors. | Critical |
| 109 | Text vertex and fragment shaders | Write TEXT_VERT and TEXT_FRAG shaders. TEXT_FRAG samples a greyscale atlas texture (u_atlas), uses the red channel as alpha coverage. Acceptance: Text rendered from the atlas appears crisp with correct alpha blending. | Critical |
| 110 | Renderer2D::init(): GL state setup | Enable GL_BLEND with glBlendFunc(GL_SRC_ALPHA, GL_ONE_MINUS_SRC_ALPHA). Disable GL_DEPTH_TEST. Disable GL_CULL_FACE. Enable GL_MULTISAMPLE. Acceptance: Transparent widgets render correctly over the canvas background. | Critical |
| 111 | Quad VAO/VBO/EBO initialization | Create quad batch VAO, VBO, EBO via glGenVertexArrays/Buffers. Call glBufferData with GL_DYNAMIC_DRAW for MAX_QUADS*4 vertices and MAX_QUADS*6 indices. Set up vertex attrib pointers for all 4 QuadVertex attributes. Acceptance: No GL errors after initialization. glGetError returns GL_NO_ERROR. | Critical |
| 112 | Line VAO/VBO initialization | Create line batch VAO, VBO. glBufferData for MAX_LINES vertices GL_DYNAMIC_DRAW. Set up 2 vertex attrib pointers. Acceptance: No GL errors after initialization. | Critical |
| 113 | Text VAO/VBO/EBO initialization | Create text batch VAO, VBO, EBO. Same pattern as quad batch. Set up 3 vertex attrib pointers. Acceptance: No GL errors. Text batch is independent from quad batch (separate VAO). | Critical |
| 114 | begin_frame(): clear and reset | Implement begin_frame(w, h, clear_color). Call glViewport(0,0,w,h), glClearColor, glClear(GL_COLOR_BUFFER_BIT). Clear all batch vertex and index vectors. Reset stats counters. Acceptance: Each frame starts with a clean slate. | Critical |
| 115 | push_quad(): vertex submission | Implement push_quad(rect, fill, border, corner_r, border_w). Push 4 QuadVertex entries with correct UV, color, and rect data. Push 6 index entries for 2 triangles (TL-TR-BR and TL-BR-BL). Increment quad_count. Acceptance: A single push_quad call produces exactly 4 vertices and 6 indices. | Critical |
| 116 | flush_quads(): GPU upload and draw | Implement flush_quads(). glBindVertexArray, glBindBuffer, glBufferSubData for vertices and indices. Bind quad_shader_, set u_proj orthographic. glDrawElements(GL_TRIANGLES). Increment draw_calls counter. Clear batch. Acceptance: A batch of 100 quads is drawn in a single draw call. | Critical |
| 117 | flush_lines(): GPU draw | Implement flush_lines(). glBufferSubData for line vertices. Bind line_shader_, set u_proj. glDrawArrays(GL_LINES). Acceptance: 50 lines are drawn in a single draw call. | Critical |
| 118 | draw_rect() public method | Implement draw_rect(rect, fill, corner_r, border_w, border_color). Calls push_quad() with correct parameters. If quad batch is full, flush first. Acceptance: Drawing 10,000 rects causes exactly ceil(10000/8192) flush calls. | Critical |
| 119 | draw_rect_outline() public method | Implement draw_rect_outline(rect, color, thickness) as four thin push_quad calls for top/bottom/left/right edges. Edges must not overlap at corners. Acceptance: Outline renders as a clean frame with no visible corner seams. | High |
| 120 | draw_line() public method | Implement draw_line(a, b, color, thickness). Push two LineVertex entries. Handle line batch overflow by flushing. Acceptance: Lines of length 0 (degenerate) are silently skipped. Long lines render correctly. | Critical |
| 121 | draw_dashed_line() public method | Implement draw_dashed_line(a, b, color, dash_len, gap_len, thickness). Walk from a to b, alternating draw_line segments and gaps. Acceptance: A 200px line with dash=8 gap=4 produces exactly the expected number of segments. | High |
| 122 | draw_circle() public method | Implement draw_circle(center, radius, color, segments, thickness) as a poly-line loop. Use cos/sin for segment endpoints. Acceptance: A circle with 24 segments appears round. Endpoints close exactly (last segment returns to first). | High |
| 123 | draw_crosshair() public method | Implement draw_crosshair(center, size, color, thickness) as two perpendicular draw_line calls. Acceptance: Crosshair is perfectly centered on the given point. Equal arm length in all four directions. | High |
| 124 | draw_diamond() public method | Implement draw_diamond(center, size, fill_color, border_color) as a rotated square quad (push_quad with appropriate rect). Acceptance: Diamond renders as a 45-degree rotated square with fill and border. | High |
| 125 | draw_grid() public method | Implement draw_grid(viewport, offset, zoom, minor_step, major_step). Compute starting positions from pan offset modulo step size. Draw major lines with higher opacity. Skip drawing if minor step < 4px. Acceptance: Grid moves correctly with canvas pan. Grid lines disappear gracefully when zoomed out too far. | Critical |
| 126 | Scissor clip push/pop | Implement push_clip_rect() calling glEnable(GL_SCISSOR_TEST) and glScissor(). Convert screen-space rect to GL bottom-left origin. Implement pop_clip_rect() restoring previous clip. Acceptance: Content outside the clip rect is not rendered. Nested clips work correctly. | Critical |
| 127 | Canvas-to-screen coordinate transform | Implement canvas_to_screen(Vec2 p) as p * zoom + pan. Implement screen_to_canvas(Vec2 p) as (p - pan) / zoom. Acceptance: round-tripping a point through both transforms returns the original point within floating point tolerance. | Critical |
| 128 | set_view_transform() method | Store pan_ and zoom_ fields. Update them in set_view_transform(pan, zoom). Acceptance: View transform changes take effect on the next draw call. | Critical |
| 129 | draw_text() stub and measure_text_width() stub | Implement draw_text() as a no-op stub and measure_text_width() returning text.length() * font_size * 0.6f as a rough approximation. Acceptance: Stubs compile without errors. measure_text_width provides reasonable estimates for layout purposes. | High |
| 130 | FontAtlas class header | Design FontAtlas class using stb_truetype.h. Fields: GLuint texture_id, float font_size, array of GlyphInfo per character (UV rect, advance, bearing). Methods: load_from_file(), bake(), get_glyph(uint32_t codepoint). Acceptance: Header compiles. FontAtlas object can be created. | High |
| 131 | FontAtlas::load_from_file() | Implement loading a .ttf file via fread into a buffer. Call stbtt_InitFont(). Acceptance: Font file loads without error. Calling load_from_file() on a non-existent file returns false with an error message. | High |
| 132 | FontAtlas::bake() | Implement baking using stbtt_BakeFontBitmap(). Create a greyscale atlas texture (512x512 or 1024x1024). Upload via glTexImage2D with GL_RED internal format. Acceptance: Atlas texture appears correct when rendered (individual glyphs visible at each expected position). | High |
| 133 | draw_text() full implementation | Replace stub with real implementation. For each character, look up glyph UV from atlas. Push a TextVertex quad with correct positions and UVs. Advance x cursor by glyph advance width. Handle newlines. Acceptance: Text renders correctly for all printable ASCII characters. | Critical |
| 134 | measure_text_width() full implementation | Replace stub: accumulate glyph advance widths for each character using atlas data. Return total width in pixels. Acceptance: Measured width matches rendered text width within 1px for any string. | High |
| 135 | Text vertical metrics | Expose FontAtlas::ascent(), descent(), line_height() from stbtt metrics. Use for vertical centering in draw_text(). Acceptance: Text is vertically centered correctly within widget bounds regardless of font size. | High |
| 136 | stb_easy_font fallback | Add a fallback text renderer using stb_easy_font.h for when no TTF font is loaded. stb_easy_font requires only the header and produces geometry as quad arrays. Acceptance: Text renders without a font file present. Switching to TTF font shows visual improvement. | Medium |
| 137 | Glyph advance caching | Cache stbtt glyph advance widths in an array indexed by ASCII codepoint to avoid calling stbtt_GetCodepointHMetrics on every character render. Acceptance: measure_text_width() performance improves by at least 5x after caching. | Medium |
| 138 | Unicode multi-byte text support | Implement UTF-8 decoding in draw_text() to handle multi-byte codepoints. Acceptance: Text containing characters outside ASCII (€, ñ, 日) renders correctly if the font supports those codepoints. | Medium |
| 139 | Renderer2D::shutdown() cleanup | Implement shutdown() deleting all VAOs, VBOs, EBOs, and shader programs. Acceptance: No OpenGL resource leaks after shutdown(). ASAN reports no memory leaks. | High |
| 140 | Frame statistics counters | Track draw_calls, quads_last_frame, lines_last_frame per frame. Expose via public accessors. Reset at begin_frame. Acceptance: Stats accurately reflect GPU work submitted in the previous frame. | Medium |
| 141 | Batch overflow auto-flush | Ensure every push function checks for batch overflow before inserting. If overflow would occur, flush the batch first, then insert. Acceptance: Drawing more than MAX_QUADS quads in one frame does not corrupt memory or crash. | Critical |
| 142 | Translucent layer ordering | Ensure all quad draws happen before text draws (painter's algorithm). Flush all batches in correct order in end_frame(): quads first, then lines, then text. Acceptance: Text always renders on top of widget fills even if submitted in arbitrary order. | High |
| 143 | OpenGL debug message callback | Register glDebugMessageCallback in debug builds. Print source, type, severity, and message to stderr. Filter to HIGH severity only in release. Acceptance: A GL_DEBUG_TYPE_ERROR message is printed when glDrawElements is called with incorrect parameters. | Medium |
| 144 | Render benchmark test | Write a benchmark that draws 10,000 colored rects per frame and measures FPS. Acceptance: Release build achieves at least 60 FPS with 10,000 quads on a mid-range GPU. | Medium |
| 145 | MSAA resolve quality | Verify that 4x MSAA (requested from GLFW) produces visibly smoother edges on widget borders vs no MSAA. Acceptance: Widget borders at 45-degree angles show no pixel staircase aliasing with MSAA enabled. | Low |

# E. Widget System

Every interactive element in CBuild IS-A Widget. Build the base class and all concrete widget types before the canvas or builder app. The factory system enables palette-based instantiation.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 146 | Widget base class: identity fields | Implement id_, type_name_, label_ fields. Constructors storing both. Getters id(), type_name(), label(). set_label() calling mark_dirty(). Acceptance: Widget identity is immutable after construction except for label. | Critical |
| 147 | Widget base class: geometry fields | Implement rect_ (Rect), set_position(), set_size(), set_rect(), move_by(). All call mark_dirty(). Acceptance: Moving a widget updates its rect_ and propagates dirty to parent. | Critical |
| 148 | Widget base class: style and state | Implement style_ (WidgetStyle) and state_ (WidgetState) fields. Provide getters returning references. Acceptance: Modifying style via widget.style().fill = Color::red() changes the widget's appearance on the next draw. | Critical |
| 149 | Widget::hit_test() base implementation | Implement hit_test(Vec2 p) returning visible_ && rect_.contains(p). Acceptance: Returns false for invisible widgets. Returns true for the center of a visible widget. Returns false just outside the edge. | Critical |
| 150 | Widget virtual event handlers | Define virtual on_mouse_enter(), on_mouse_leave(), on_mouse_press(), on_mouse_release(), on_mouse_move(), on_scroll(), on_key(), on_char(), on_focus(), on_unfocus(). All return bool. All have default no-op implementations returning false. Acceptance: Calling base event handlers does not crash and returns false. | Critical |
| 151 | Widget::effective_fill() helper | Implement effective_fill() returning press_fill if pressed, hover_fill if hovered, fill.with_alpha(0.5) if disabled, else fill. Acceptance: Correct color returned for each state combination. | High |
| 152 | Widget::draw_selection() default implementation | Draw 8 resize handle squares at the 8 snap points of screen_rect. Draw selection bounding box outline. Acceptance: 8 white squares with accent borders appear around a selected widget. | High |
| 153 | Widget::get_properties() base | Return map with: id, label, x, y, width, height, corner_radius, border_width, font_size, visible, locked. Acceptance: All property keys and string-formatted values are present in the returned map. | High |
| 154 | Widget::set_property() base | Parse x, y, width, height, corner_radius, border_width, font_size as float from string. Parse visible and locked as bool. Call mark_dirty(). Acceptance: set_property('x', '100') correctly updates rect_.x to 100.0f. | High |
| 155 | Widget children management | Implement add_child(), remove_child(), children() const, parent(). add_child sets child->parent_. Acceptance: Adding a child sets its parent pointer. Removing a child by ID leaves other children unchanged. | High |
| 156 | Widget::find_by_id() DFS | Implement depth-first search through children. Return self if id matches. Acceptance: Finds a deeply nested widget. Returns nullptr for unknown ID. | High |
| 157 | Widget dirty flag propagation | mark_dirty() sets dirty_ = true and calls parent_->mark_dirty() if parent exists. Acceptance: Marking a leaf widget dirty also marks all ancestor widgets dirty. | High |
| 158 | Widget callbacks: on_click and on_value_changed | Implement std::function<void()> on_click and std::function<void(string)> on_value_changed as public members. on_mouse_release() calls on_click if was_pressed. Acceptance: Assigning on_click = [] { ... } and clicking the widget triggers the lambda. | Critical |
| 159 | Widget::serialize() implementation | Implement serialize() producing a JSON-like string with type, id, and all property values. Acceptance: A ButtonWidget serializes to a parseable string containing all its properties. | High |
| 160 | Widget::deserialize() implementation | Implement deserialize(props map) calling set_property for each key in the map. Acceptance: A widget deserialized from a serialized string has the same visual state as the original. | High |
| 161 | ButtonWidget: constructor and defaults | Implement ButtonWidget with correct default colors (indigo fill, white text, 8px corner radius). Default size 120x36. Acceptance: A freshly constructed ButtonWidget visually matches the design spec. | Critical |
| 162 | ButtonWidget::draw() implementation | Draw rounded rect with effective_fill(). Center the label text horizontally and vertically within sr. Acceptance: Button text is centered. Hover state shows hover_fill. Press state shows press_fill. | Critical |
| 163 | ButtonWidget hover and press visual feedback | In on_mouse_enter, set state_.hovered = true and mark_dirty. In on_mouse_leave, clear both. In on_mouse_press, set state_.pressed = true. Acceptance: Visual changes are immediate on hover/press without frame delay. | High |
| 164 | LabelWidget: alignment implementation | Implement Align::Left, Center, Right for LabelWidget. Left: text at pad_left. Center: (w-text_w)*0.5. Right: w-text_w-pad_right. Acceptance: Text is correctly positioned for all three alignment modes. | High |
| 165 | LabelWidget: transparent background | Default label fill = Color::transparent(). Only draw background if fill.a > 0.01. Acceptance: Label over a dark panel shows the panel color through the label background. | High |
| 166 | TextInputWidget: draw() full implementation | Draw background with focused/unfocused border color. Display value_ if non-empty, else placeholder in 40% opacity. Draw blinking cursor line when focused. Acceptance: All three visual states (empty, filled, focused) render correctly. | Critical |
| 167 | TextInputWidget: on_char() implementation | Append printable ASCII characters to value_. Call on_value_changed. Return true to consume the event. Acceptance: Typing 'Hello' produces value_ == 'Hello'. on_value_changed fires for each character. | Critical |
| 168 | TextInputWidget: backspace handling | In on_key(), handle GLFW_KEY_BACKSPACE by calling value_.pop_back() if non-empty. Acceptance: Holding backspace clears the field. Backspace on empty field does nothing. | High |
| 169 | TextInputWidget: text cursor position tracking | Track cursor_pos_ (integer index into value_). Arrow keys move cursor. Cursor blink uses window time. Acceptance: Cursor appears at correct character position. Blinking period is approximately 500ms. | High |
| 170 | TextInputWidget: selection support | Track sel_start_, sel_end_. Shift+arrow selects text. Ctrl+A selects all. Ctrl+C copies selection to clipboard. Ctrl+V pastes. Acceptance: Selected text is highlighted. Copy/paste via OS clipboard works. | Medium |
| 171 | PanelWidget: draw() implementation | Draw panel background. Draw title bar strip at top with tinted fill. Draw label text in title bar. Clip children to panel bounds. Draw children in local coordinate system offset by title bar height. Acceptance: Children are clipped at panel edges. | High |
| 172 | PanelWidget: resizable panel borders | Add resize handle detection for panel borders (not just the 8-point selection handles). Dragging the right or bottom edge resizes the panel. Acceptance: Dragging panel edge resizes it. Children remain inside. | Medium |
| 173 | ChatBubbleWidget: left and right sides | Implement Side::Left (dark bg, text_primary) and Side::Right (accent bg, white text). update_colors() called in constructor and set_side(). Acceptance: Left bubble looks like 'received' message, right looks like 'sent' message. | High |
| 174 | ChatBubbleWidget: word wrap | Implement word wrapping for long text: break at word boundaries to fit within widget width. Expand widget height automatically to fit wrapped text. Acceptance: A 200-character message wraps correctly within a 280px wide bubble. | High |
| 175 | SliderWidget: drag interaction | Track dragging_ state. on_mouse_press starts drag. on_mouse_move updates value if dragging. on_mouse_release ends drag. Acceptance: Dragging the thumb smoothly adjusts value between min and max. | High |
| 176 | SliderWidget: click-to-position | Clicking anywhere on the track (not just the thumb) should jump the value to that position. Acceptance: Clicking the left edge sets value to min. Clicking the right edge sets value to max. | Medium |
| 177 | CheckboxWidget: toggle on click | on_mouse_press toggles checked_ and calls on_value_changed('true'/'false'). Acceptance: Each click toggles the checkbox state. Visual checkmark appears/disappears immediately. | High |
| 178 | DropdownWidget implementation | Create DropdownWidget with a list of string options. Clicking opens a popup overlay showing all options. Clicking an option selects it and closes popup. Acceptance: Dropdown displays selected value. Opening shows all options. Selecting an option fires on_value_changed. | Medium |
| 179 | ImageWidget implementation | Create ImageWidget loading a PNG/JPG via stb_image. Render as a textured quad. Support fit/fill/stretch modes. Acceptance: A valid PNG file loads and renders. An invalid path shows a placeholder. | Medium |
| 180 | ProgressBarWidget implementation | Create ProgressBarWidget with a value [0,1]. Render filled portion in accent color, empty portion in bg. Show optional percentage label. Acceptance: value=0.75 renders 75% filled. | Medium |
| 181 | ScrollableContainerWidget | Create a container with internal scroll offset. Mouse wheel adjusts scroll within content bounds. Draw children offset by scroll. Clip to container rect. Acceptance: Content taller than the container is accessible via scroll. Scrollbar indicator shows position. | Medium |
| 182 | TabWidget implementation | Create TabWidget with a list of tabs, each containing child widgets. Tab bar renders at top. Clicking a tab shows its children and hides others. Acceptance: Switching tabs correctly shows/hides content. | Medium |
| 183 | SplitPanelWidget implementation | Create a panel split horizontally or vertically with a draggable divider. Each side holds child widgets. Acceptance: Dragging the divider resizes both panels proportionally. | Medium |
| 184 | CodeEditorWidget implementation | Create a multi-line text editor with syntax highlighting for C++ (keyword recognition, string literals, comments). Line numbers on the left. Horizontal and vertical scroll. Acceptance: C++ code is highlighted correctly. Navigation with arrow keys and page up/down works. | Low |
| 185 | ConsoleWidget implementation | Create a read-only text display that appends lines and auto-scrolls to bottom. Support colored text (error in red, warning in yellow, success in green). Acceptance: Appending 1000 lines is fast (< 5ms). Auto-scroll shows newest content. | High |
| 186 | WidgetFactory: registration system | Implement WidgetFactory singleton with register_type() and create() methods. register_builtin_widgets() function registers all built-in types. Acceptance: WidgetFactory::instance().create('Button', 'btn_1') returns a valid ButtonWidget. | Critical |
| 187 | Widget::clone() method | Add virtual clone() returning a deep copy of the widget with a new ID. Used for copy-paste on canvas. Acceptance: A cloned ButtonWidget has the same style, rect, and label as the original but a different ID. | High |
| 188 | Widget Z-order within parent | Support bring_forward(), send_backward(), bring_to_front(), send_to_back() within a parent container. Acceptance: A widget moved to front renders on top of siblings. | Medium |
| 189 | Widget::measure_preferred_size() | Add virtual measure_preferred_size() returning the widget's natural size given its content (text width + padding for buttons, etc.). Acceptance: A Button with label 'Submit' returns a preferred width close to the text width + padding. | Medium |

# F. Canvas and Scene Graph

The canvas manages the infinite design surface, all widget interactions, and the undo/redo system. Correctness of drag, resize, and selection mechanics directly determines CBuild's usability.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 190 | Canvas widget storage | Implement widgets_ as std::vector<WidgetPtr>. Back of vector = highest Z-order (drawn last = on top). Acceptance: A widget at the back of the vector renders above all others. | Critical |
| 191 | Canvas::add_widget() with undo | Implement add_widget() creating and executing an AddWidgetCommand. With record_undo=false, add directly without command. Acceptance: Adding a widget and pressing Ctrl+Z removes it. | Critical |
| 192 | Canvas::remove_widget() with undo | Implement remove_widget() creating and executing a DeleteWidgetCommand that stores the original index. Undoing a delete re-inserts at the original Z-order position. Acceptance: Deleting and undoing preserves Z-order. | Critical |
| 193 | Canvas hit_test_canvas() back-to-front | Iterate widgets_ in reverse (back-to-front) calling widget->hit_test(). Return first hit. Acceptance: When two widgets overlap, clicking returns the one with higher Z-order (last in the vector). | Critical |
| 194 | Canvas::select() with multi-select | Implement select(id, add=false). With add=false, clear selected_ids_ first. With add=true, append to selection. Update widget state_.selected. Fire on_widget_selected. Acceptance: Shift+click adds to selection. Plain click replaces selection. | Critical |
| 195 | Canvas::deselect_all() | Clear selected_ids_. Set all widget state_.selected = false. Fire on_selection_cleared. Acceptance: After deselect_all(), no widget has selected state set. | High |
| 196 | Canvas::rubber_band_select() | Find all widgets whose rect intersects the rubber-band canvas_rect. Add to selection. Acceptance: A rubber-band covering 3 widgets selects exactly those 3. | Critical |
| 197 | Canvas pan/zoom state | Implement pan_ (Vec2) and zoom_ (float, clamped to [zoom_min, zoom_max]). Provide getters. Implement pan_by(delta) and zoom_at(new_zoom, screen_pivot). Acceptance: Zooming at a pivot point keeps that screen position stationary. | Critical |
| 198 | Canvas::zoom_at() pivot math | Implement pivot math: canvas_pivot = screen_to_canvas(screen_pivot). After setting zoom, recompute pan_ = screen_pivot - canvas_pivot * new_zoom. Acceptance: The point under the cursor stays fixed during scroll-to-zoom. | Critical |
| 199 | Canvas::canvas_rect_to_screen() | Implement converting a canvas-space Rect to screen-space. tl = canvas_to_screen(r.position()), size = r.size() * zoom_. Acceptance: A 100x50 widget at canvas (200,100) with zoom=2 maps to screen rect with size 200x100. | Critical |
| 200 | Canvas drag: start | On LMB press over a widget: store start_canvas, start_widget_pos, drag_offset (cursor - widget_tl), widget pointer. Acceptance: Drag starts from the exact click position within the widget, not from the widget's top-left. | Critical |
| 201 | Canvas drag: move and snap | On mouse move with drag active: call snap_engine.snap_rect() with current canvas position and drag_offset. Apply snapped position to widget. Store snap result for rendering. Acceptance: Widget follows cursor exactly when not near snap targets. Snaps to grid/objects when within threshold. | Critical |
| 202 | Canvas drag: commit to undo stack | On LMB release with drag active: compute delta = final_pos - start_widget_pos. If delta.length_sq > 0.1, revert position and push MoveCommand that re-applies it. Acceptance: Moving a widget and pressing Ctrl+Z returns it to original position. | Critical |
| 203 | Canvas multi-widget drag | When multiple widgets are selected and drag starts on one, drag all selected widgets simultaneously maintaining their relative positions. Acceptance: Moving a group of 5 widgets preserves their relative layout. | High |
| 204 | Canvas resize: handle hit-test | Implement hit_test_handles() checking if screen_pos is within hs=5px of each of the 8 resize handle positions for selected widgets. Acceptance: Clicking within 5px of a corner handle starts resize. Clicking 6px away does not. | High |
| 205 | Canvas resize: compute_resized_rect() | Implement all 8 resize handle cases. Each handle affects different combinations of x, y, w, h. Minimum size enforced (20x16). Acceptance: TopLeft handle changes x, y, w, h. RightCenter handle changes only w. All 8 cases produce correct rects. | High |
| 206 | Canvas resize: commit to undo stack | On mouse release from resize: create ResizeCommand(old_rect, new_rect). Revert, then push command. Acceptance: Resize undo restores exact original dimensions. | High |
| 207 | Canvas rubber-band: draw | Draw selection rect as translucent fill + border during rubber-band drag. Convert start_screen/end_screen to screen_rect for drawing. Acceptance: Rubber-band rect is visible and updates in real time during drag. | High |
| 208 | Canvas rubber-band: apply selection | On LMB release after rubber-band: compute canvas_rect from the two corners and call rubber_band_select(). Acceptance: Only widgets fully or partially inside the rubber-band rect are selected. | High |
| 209 | Canvas::bring_to_front() Z-order | Implement by finding widget by ID, removing from vector, appending to back. Acceptance: A widget moved to front renders above all others immediately. | High |
| 210 | Canvas::send_to_back() Z-order | Implement by finding widget by ID, removing from vector, inserting at front. Acceptance: A widget sent to back renders below all others immediately. | High |
| 211 | Canvas::on_scroll() zoom handling | Zoom at cursor position on scroll. Factor = 1 + offset.y * 0.1. Clamp to [zoom_min, zoom_max]. Acceptance: Scroll up zooms in. Scroll down zooms out. Zoom stays within limits. | Critical |
| 212 | Canvas pan with middle mouse | Middle mouse press starts pan_drag_. Mouse move updates pan_ = start_pan + (current - start_screen). Middle mouse release ends pan. Acceptance: Panning is smooth and matches cursor movement exactly. | Critical |
| 213 | Canvas::on_key() Ctrl+Z/Y | Handle GLFW_KEY_Z + MOD_CTRL for undo. Handle GLFW_KEY_Y + MOD_CTRL for redo. Acceptance: Ctrl+Z undoes the last action. Ctrl+Y redoes. Repeated Ctrl+Z walks back through the full undo stack. | Critical |
| 214 | Canvas::on_key() arrow nudge | 1px nudge on plain arrow keys. 10px nudge on Shift+arrow. Create MoveCommand for all selected widgets. Acceptance: Arrow nudge moves all selected widgets. Shift+arrow moves 10px. Undo reverses nudge. | High |
| 215 | Canvas::on_key() Ctrl+A select all | Select all widgets on Ctrl+A. Acceptance: All canvas widgets become selected. | High |
| 216 | Canvas::on_key() Delete | Delete all selected widgets on Delete key. Each deletion is a separate DeleteWidgetCommand or they're combined into a group command. Acceptance: Deleting 3 selected widgets and Ctrl+Z restores all 3. | High |
| 217 | Undo stack MAX_UNDO enforcement | Cap undo_stack_ at MAX_UNDO=100. When at capacity, remove oldest entry before adding new one. Acceptance: After 150 operations, undo_stack_.size() == 100. | High |
| 218 | Redo stack clearing on new action | Any new push_command() clears redo_stack_. Acceptance: After undo, then a new action, Ctrl+Y does nothing (redo is empty). | High |
| 219 | Canvas::draw() full render order | Render order: grid, all widgets back-to-front (culled by viewport), snap visuals (if drag active), selection overlays, rubber-band box. Acceptance: All elements appear in correct order with no Z-fighting artifacts. | Critical |
| 220 | Widget viewport culling | Skip draw() call for widgets whose canvas_rect_to_screen() does not intersect the viewport. Acceptance: A canvas with 1000 widgets where only 50 are visible makes exactly 50 widget draw calls. | High |
| 221 | Canvas viewport clip | Call push_clip_rect(viewport) at start of Canvas::draw() and pop_clip_rect() at end. Acceptance: Widget content does not render outside the canvas panel area into the palette or inspector. | Critical |
| 222 | Canvas::find_widget() by ID | Linear search through widgets_ and their children. Return pointer or nullptr. Acceptance: O(n) search finds any widget by ID. Returns nullptr for unknown ID in < 1ms for 1000 widgets. | High |
| 223 | Widget hover state update on mouse move | When no drag is active, update hover state for all widgets: call on_mouse_enter for newly hovered, on_mouse_leave for previously hovered. Acceptance: Hover visual feedback updates smoothly as cursor moves between widgets. | High |
| 224 | Canvas keyboard focus system | Track focused_widget_ pointer. LMB on a TextInput gives it focus. LMB elsewhere clears focus. Focused widget receives on_char events. Acceptance: Only one widget has focus at a time. Tab cycles focus. | High |
| 225 | Group command for multi-widget operations | Implement CompositeCommand that holds multiple ICommands and execute/undoes them as an atomic unit. Use for multi-widget delete, nudge, etc. Acceptance: Undoing a multi-widget move undoes all widgets simultaneously. | Medium |
| 226 | Canvas properties panel callback | on_canvas_changed fires after any mutation (add, delete, move, resize). Acceptance: The builder app's dirty flag updates immediately on every canvas change. | High |

# G. Snap Engine

The snap engine is CBuild's most mathematically sophisticated component. Implementing it correctly requires the full vector projection and line-intersection geometry from the PDF architectural specification. Every snap mode must work independently and in combination.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 227 | SnapConfig struct | Define SnapConfig with: grid_snap_enabled, object_snap_enabled, align_track_enabled, dist_snap_enabled booleans; grid_size, major_grid_size, snap_threshold_px, align_threshold_px floats. Defaults as specified. Acceptance: Default config enables all snap modes with threshold 10px. | Critical |
| 228 | SnapResult struct | Define SnapResult with: Vec2 position, SnapType snap_type, vector<SnapTrackLine> track_lines, vector<Vec2> snap_points, bool snapped. Acceptance: Default SnapResult has snapped=false. | Critical |
| 229 | SnapType enum | Define SnapType: None, Grid, WidgetCorner, WidgetEdge, WidgetCenter, AlignH, AlignV, Distribution. Acceptance: All enum values have distinct integer values. | Critical |
| 230 | SnapTrackLine struct | Define SnapTrackLine with: Vec2 from, Vec2 to, SnapType type, bool dashed. Acceptance: Struct is trivially copyable and fits in a vector. | Critical |
| 231 | SnapEngine::snap_to_grid() | Round both components to nearest multiple of config.grid_size using std::round. Acceptance: Vec2(13.7, 7.2) with grid_size=10 returns Vec2(10, 10). Vec2(15.0, 7.2) returns Vec2(20, 10). | Critical |
| 232 | Screen-to-canvas threshold conversion | In snap(), compute thresh_canvas = config.snap_threshold_px / zoom. Acceptance: At zoom=2.0, a snap candidate 6 canvas-pixels away (= 12 screen pixels) does NOT trigger snap. A candidate 4 canvas-pixels away (= 8 screen pixels) DOES trigger snap. | Critical |
| 233 | Grid candidate generation | generate_grid_candidates() computes the nearest grid node and tests 4 surrounding nodes. Only candidates within thresh_canvas are included. Acceptance: At grid_size=10, cursor at (13, 7) generates candidates near (10,10) and (10,0). | Critical |
| 234 | Widget snap points method | widget_snap_points(Rect r) returns 9 {Vec2, SnapType} pairs: 4 corners (WidgetCorner), 4 edge midpoints (WidgetEdge), 1 center (WidgetCenter). Acceptance: All 9 points are geometrically correct for any given rect. | Critical |
| 235 | Object snap candidate generation | generate_object_candidates() iterates all non-excluded, visible widgets. For each widget's 9 snap points, adds a SnapCandidate if within thresh_canvas. Excludes the dragged widget itself. Acceptance: Snap candidates from 3 nearby widgets are all included. The dragged widget is excluded. | Critical |
| 236 | Snap candidate priority sort | Sort candidates by priority (float, lower = higher priority). Center=0.5, Corner=0.3, Edge=0.4, Grid=1.8. Ties broken by distance. Acceptance: Center snap wins over corner snap when both are within threshold. | Critical |
| 237 | Best candidate selection | Pick candidates.front() after sorting. Set result.position, snap_type, snapped=true. Acceptance: The correct snap point is selected in all tested scenarios. | Critical |
| 238 | Object snap track line generation | For object snap candidates with non-empty source_id, add a SnapTrackLine from the snap point to the cursor. Type = the snap type. dashed = false. Acceptance: A line connects from the snapped widget's snap point to the dragging widget. | High |
| 239 | Alignment tracking: horizontal lock | generate_alignment_tracks() tests ¦cursor.y - ref_y¦ < align_thresh for ref_y in {widget.top, widget.center.y, widget.bottom} for each non-excluded widget. On match: set result.position.y = ref_y. Add horizontal track line spanning full canvas width. Acceptance: Dragging near another widget's top edge snaps Y and shows a horizontal dashed cyan line. | Critical |
| 240 | Alignment tracking: vertical lock | Same as horizontal but for X axis against {widget.left, widget.center.x, widget.right}. Acceptance: Dragging near another widget's left edge snaps X and shows a vertical dashed cyan line. | Critical |
| 241 | Simultaneous H+V alignment lock | Both horizontal and vertical alignment can fire simultaneously. Both are added to track_lines. Acceptance: Moving a widget near the corner of another shows both a horizontal and vertical guide line simultaneously, snapping to exact corner position. | High |
| 242 | snap_rect() drag offset handling | Implement snap_rect(cursor, drag_offset, ...) computing widget_tl = cursor - drag_offset. Snap widget_tl. Also try snapping widget center. Return the snap that yields the smallest distance. Acceptance: Dragging from inside the widget doesn't snap the cursor to grid, but the widget's top-left corner to grid. | Critical |
| 243 | Snap priority: object over grid | Object snap candidates (priority < 1.0) beat grid candidates (priority = 1.8). Acceptance: When a grid node and a widget corner are both within threshold, the widget corner wins. | Critical |
| 244 | Snap disabled flags | When config.grid_snap_enabled = false, generate_grid_candidates() returns immediately. Same for object snap and alignment. Acceptance: Disabling grid snap via the toolbar does not call any grid math. | High |
| 245 | make_h_track() helper | Return SnapTrackLine from (0, y) to (canvas_size.x, y) with given type and dashed=true. Acceptance: Track line spans full canvas width regardless of current viewport. | High |
| 246 | make_v_track() helper | Return SnapTrackLine from (x, 0) to (x, canvas_size.y) with given type and dashed=true. Acceptance: Track line spans full canvas height. | High |
| 247 | SnapEngine::draw() track lines | For each track_line in result, convert from/to via renderer.canvas_to_screen(). Choose color: snap_track for AlignH/AlignV, snap_grid for others. Use draw_dashed_line for dashed tracks, draw_line for solid. Acceptance: Cyan dashed lines appear exactly on the alignment axis. | Critical |
| 248 | SnapEngine::draw() snap markers: center | For WidgetCenter snap: draw a circle of radius 7 and crosshair in snap_center (green). Acceptance: Green circle+crosshair appears at the snapped center point. | High |
| 249 | SnapEngine::draw() snap markers: corner | For WidgetCorner snap: draw a square outline in snap_point (orange). Acceptance: Orange square appears at the corner snap point. | High |
| 250 | SnapEngine::draw() snap markers: edge | For WidgetEdge snap: draw a diamond in snap_point (orange). Acceptance: Orange diamond appears at the edge midpoint snap point. | High |
| 251 | SnapEngine::draw() snap markers: grid | For Grid snap: draw a small crosshair in snap_track (cyan) at reduced opacity. Acceptance: Small cyan crosshair appears at the grid node. | High |
| 252 | SnapEngine::draw() snap markers: align | For AlignH/AlignV: draw a circle in snap_track (cyan). Acceptance: Cyan circle appears at the alignment intersection point. | High |
| 253 | Polar tracking: angle increment | Implement optional polar tracking mode. When enabled, constrain drag movement to angular increments (default 45°). Acceptance: With polar tracking, a widget dragged diagonally snaps to the nearest 45° angle. | Medium |
| 254 | Distribution snap detection | Detect when the dragged widget would be equally spaced between two other widgets (horizontally or vertically). Add SnapType::Distribution candidate at the equal-spacing position. Acceptance: Dragging a widget between two others with gap=20px snaps when the dragged widget would be at gap=20px from each. | Low |
| 255 | Distribution visualization arrows | When Distribution snap is active, draw arrows showing the equal spacing between widgets. Acceptance: Small arrows with equal spacing labels appear between the three widgets. | Low |
| 256 | Snap threshold configuration UI | In the snap settings panel, add sliders for snap_threshold_px and align_threshold_px. Changes apply immediately. Acceptance: Reducing threshold to 2px makes snapping much harder to trigger. | Medium |
| 257 | Snap logging for debug | In debug builds, log snap events to stdout: candidate type, source widget ID, snap distance. Acceptance: Each snap event produces a single debug line with enough info to diagnose snap behavior. | Low |
| 258 | Snap performance optimization | Profile snap() with 1000 widgets on canvas. Optimize by early-exit if candidate is closer than grid snap threshold (skip grid). Acceptance: snap() for 1000 widgets completes in under 0.5ms per frame. | Medium |
| 259 | Snap history for tracking acquisition | Implement acquisition state: hovering near an object snap point for >= 500ms marks it as acquired. Acquired points generate alignment rays even when cursor moves away. Acceptance: Hovering near a corner for 500ms acquires it. Moving away shows the tracking ray. | Low |
| 260 | Two-point tracking intersection | With two acquired points, compute the virtual intersection of their respective tracking rays using geom::line_intersection(). Snap to the intersection point. Acceptance: Acquiring corners A and B, then moving to the intersection of their H and V tracking rays snaps to that virtual point. | Low |
| 261 | Snap settings persistence | Save snap configuration (which modes are on, threshold values) in the project file. Restore on load. Acceptance: Project loads with the same snap settings that were saved. | Medium |

# H. Builder App and IDE Shell

The builder app is the three-panel IDE shell that integrates every subsystem. Panel layout, input routing, inspector editing, and project persistence are all handled here.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 262 | BuilderApp::init() wiring | Wire all window callbacks to BuilderApp handlers. Wire canvas callbacks to inspector and hierarchy update. Start backend discovery. Acceptance: Input events reach the correct handlers. Canvas selection updates inspector immediately. | Critical |
| 263 | layout_panels() on resize | Recompute all panel Rect values from window dimensions. Rebuild toolbar buttons. Acceptance: Resizing the window correctly repositions all panels with no gaps or overlaps. | Critical |
| 264 | Toolbar: New/Save/Load buttons | Implement button click handlers calling new_project(), save_project(), load_project(). Acceptance: Clicking New clears canvas. Save writes project file. Load reads and reconstructs widgets. | Critical |
| 265 | Toolbar: Undo/Redo buttons | Connect to canvas_.undo() and canvas_.redo(). Show buttons as grayed out when stack is empty. Acceptance: Undo/Redo buttons work identically to Ctrl+Z/Ctrl+Y. | High |
| 266 | Toolbar: snap toggle buttons | Implement active toggle state for Grid/OSnap/Align buttons. Toggle boolean and update canvas_.snap_engine.config. Acceptance: Button visually shows active/inactive state. Toggling off immediately disables that snap mode. | High |
| 267 | Toolbar: zoom level display | Display current zoom as percentage string in toolbar right section. Acceptance: Zoom shows '150%' when canvas zoom is 1.5. Updates every frame. | Medium |
| 268 | Toolbar: project name and dirty indicator | Display project_name + ' •' when dirty. Acceptance: Saving clears the dot. Any canvas change adds the dot. | Medium |
| 269 | draw_palette_panel() implementation | Draw panel background and border. Draw 'Components' section header. Draw each palette item with category headers, color swatch, and display name. Draw snap toggles at bottom. Acceptance: All items are visible and correctly labeled. | Critical |
| 270 | Palette hover detection | In handle_mouse_move(), iterate palette items computing each row's Rect and testing contains(pos). Set palette_hovered_ index. Acceptance: Hovering over a palette item highlights its row background. | High |
| 271 | Palette drag initiation | On LMB press over a hovered palette item, set palette_drag_.active = true and copy the palette item. Acceptance: Click-and-hold on a palette item starts a drag. Click-and-release (no drag) does not place a widget. | Critical |
| 272 | Palette drag ghost rendering | draw_palette_drag_ghost() draws a semi-transparent rect with the widget name centered, following the cursor. Acceptance: Ghost is always centered on cursor. Ghost is visually distinct from placed widgets. | High |
| 273 | Palette drop on canvas | On LMB release with palette_drag_.active and cursor over canvas_rect: convert to canvas coords, snap to grid, create widget via factory, add to canvas. Acceptance: Widget appears at the snapped drop position. Drag that doesn't reach canvas cancels without placing. | Critical |
| 274 | Palette item drag threshold | Only initiate palette drag after cursor moves more than 4px from the click point (hysteresis, per PDF FSM design). Acceptance: Clicking a palette item without dragging does NOT start a drag. | High |
| 275 | draw_inspector_panel() header | Draw panel background and border. Show widget type and ID in a tinted box when a widget is selected. Show 'Nothing selected' text otherwise. Acceptance: Inspector correctly reflects selection state. | High |
| 276 | Inspector field rendering loop | Iterate inspector_fields_. For each field: draw label (small, secondary color), draw value field rect, draw value text or edit buffer. Apply scroll offset. Acceptance: All properties for a ButtonWidget are visible in the inspector. | Critical |
| 277 | Inspector field click-to-edit | handle_inspector_click() computes which field row was clicked. Sets inspector_editing_idx_ and copies value to edit_buffer. Acceptance: Clicking a field highlights it for editing. | Critical |
| 278 | Inspector text editing: char input | handle_char() appends printable chars to edit_buffer when inspector_editing_idx_ >= 0. Acceptance: Typing in an active inspector field updates the edit buffer in real time. | Critical |
| 279 | Inspector text editing: Enter commit | handle_key() on Enter: copy edit_buffer to field.value, call selected_widget_->set_property(key, value), call rebuild_inspector_fields(). Acceptance: Pressing Enter applies the property change to the widget immediately. | Critical |
| 280 | Inspector text editing: Backspace | handle_key() on Backspace when editing: pop_back() from edit_buffer. Acceptance: Backspace deletes characters from the edit buffer one at a time. | High |
| 281 | Inspector text editing: Escape cancel | handle_key() on Escape when editing: clear inspector_editing_idx_ without applying change. Acceptance: Pressing Escape discards the edit and shows original value. | High |
| 282 | Inspector scroll | handle_scroll() on inspector_rect_: adjust inspector_scroll_ clamped to [0, max_scroll]. Acceptance: Scrolling in the inspector scrolls the field list when it exceeds panel height. | High |
| 283 | Inspector color picker fields | For properties with 'color' in the name, show a small colored swatch next to the value. Clicking it opens a color picker overlay. Acceptance: Fill color field shows the current fill color as a swatch. | Medium |
| 284 | draw_backend_panel() implementation | When nothing is selected, inspector shows backend status: Ollama connection indicator, model name, Docker status. 'Manage Docker...' button. Acceptance: Backend panel shows correct connection state. | High |
| 285 | Ollama status ping | On startup, call backend_.ollama.ping_async(). On response, update ollama_status_ via MainThreadDispatcher. Show in backend panel. Acceptance: 'Ollama: Connected' shows within 2 seconds of startup if Ollama is running. | High |
| 286 | draw_hierarchy_panel() implementation | Draw panel background and separator. For each widget, draw a card showing type tag, widget ID, and visibility dot. Highlight selected widgets. Acceptance: All canvas widgets appear in hierarchy. Selected widget is highlighted. | High |
| 287 | Hierarchy click-to-select | handle_mouse_button() on hierarchy_rect_: compute which widget card was clicked. Call canvas_.select(id). Acceptance: Clicking a widget in the hierarchy selects it on the canvas and updates the inspector. | High |
| 288 | draw_status_bar() implementation | Draw status bar background. Display: widget count, canvas pan position, Ollama status, draw call stats. Acceptance: All status items update in real time every frame. | Medium |
| 289 | BuilderApp::frame() main loop body | Call backend_.update() (flush deferred callbacks). Draw all panels in correct order. Acceptance: All panels render each frame without visible tearing or order artifacts. | Critical |
| 290 | project_dirty_ tracking | Set project_dirty_ = true on any canvas_changed callback. Clear on save. Acceptance: • indicator appears after any canvas change. Saving clears it. | High |
| 291 | BuilderApp::save_project() | Write project file: header with project_name, ollama_model, ollama_host. Then [widget] sections for each widget with all properties as key=value pairs. Acceptance: Saved file is valid UTF-8 text readable in any text editor. | Critical |
| 292 | BuilderApp::load_project() | Parse project file: extract header fields. On [widget] section, collect properties until blank line, then create widget via factory and call deserialize(). Acceptance: A saved and loaded project is visually identical to the original. | Critical |
| 293 | IdGen: unique ID generation | Implement IdGen::next(type) returning type_lowercased + '_' + incrementing counter per type. Thread-safe (static counter). Acceptance: 100 calls to IdGen::next('Button') produce btn_1 through btn_100 with no duplicates. | High |
| 294 | Widget type search in palette | Add a TextInput search bar at the top of the palette. Filter visible items to those whose display_name contains the search string (case-insensitive). Acceptance: Typing 'but' shows only 'Button'. Clearing search shows all items. | Medium |
| 295 | Canvas zoom-to-fit button | Add a 'Fit' toolbar button that adjusts pan/zoom to fit all canvas widgets within the viewport. Acceptance: Clicking Fit shows all widgets at maximum possible zoom within the viewport. | Medium |
| 296 | Canvas zoom-to-selection button | Add a 'Fit Selection' button that zooms to fit only the selected widgets. Acceptance: With 3 widgets selected, Fit Selection zooms to show those 3 widgets filling the viewport. | Low |
| 297 | Canvas reset view button | Add a '100%' toolbar button setting zoom=1 and centering the canvas origin. Acceptance: Clicking 100% resets to 1:1 zoom with canvas origin at viewport center. | Medium |
| 298 | Keyboard shortcut guide overlay | Press '?' to show/hide a keyboard shortcut reference overlay drawn over the UI. Acceptance: The overlay shows all shortcuts with their descriptions. Pressing Escape or '?' dismisses it. | Low |
| 299 | Recent projects menu | Store last 5 project file paths in a config file (~/.cbuild/recent.txt). Show in a 'Recent' submenu from the toolbar. Acceptance: Recent projects are listed. Clicking one loads it. | Low |
| 300 | Auto-save functionality | Auto-save to a temp file every 5 minutes if project_dirty_. On startup, detect and offer to recover a temp save. Acceptance: Killing CBuild and relaunching offers to restore the unsaved work. | Low |

# I. Backend Integration Layer

CBuild's backend layer handles connections to every type of external service: Ollama LLMs, Docker containers, REST APIs, databases, serial ports, QEMU, GDB, and custom processes. The universal architecture allows any service to be connected via CBuild's widget system.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 301 | HttpClient::post() via libcurl | Implement synchronous POST using curl_easy. Set URL, POSTFIELDS, Content-Type header, write callback, timeout. Return HttpResponse. Acceptance: POST to a test HTTP server receives correct status code and body. | Critical |
| 302 | HttpClient::get() via libcurl | Implement synchronous GET using curl_easy. Same structure as POST. Acceptance: GET to http://localhost:11434/api/tags returns correct JSON. | Critical |
| 303 | CURL global init/cleanup | Call curl_global_init(CURL_GLOBAL_ALL) in HttpClient constructor. curl_global_cleanup() in destructor. Acceptance: No memory leaks from CURL reported by Valgrind. | High |
| 304 | json_simple::escape() implementation | Escape: '"' to \", '\' to \\, \n to \n, \r to \r, \t to \t. Other chars pass through. Acceptance: escape('hello "world"') == 'hello \"world\"'. escape('line1\nline2') == 'line1\\nline2'. | High |
| 305 | json_simple::extract_string() implementation | Find '"key":"', advance past it, copy chars until unescaped closing quote. Handle escape sequences (\n, \t, \"). Acceptance: Correctly extracts 'hello world' from '{"content":"hello world","done":false}'. Handles escaped quotes inside values. | Critical |
| 306 | OllamaClient::build_chat_json() | Build JSON string: {"model":"...","stream":false/true,"messages":[{"role":"...","content":"..."},...]}. Use json_simple::escape for all string values. Acceptance: Output is valid JSON. Verified by parsing with nlohmann/json in a test. | Critical |
| 307 | OllamaClient::chat_async() implementation | Spin a detached std::thread. Build JSON, call http.post(host + '/api/chat', body, 120000). Extract 'content' or 'response' field from body. Call on_done or on_error. Acceptance: Response arrives via on_done callback. Thread does not block main thread. | Critical |
| 308 | OllamaClient::generate_sync() implementation | Build {"model":...,"prompt":...,"stream":false} payload. Call http.post('/api/generate'). Return HttpResponse. Acceptance: Synchronous call returns completed response. Suitable for use in worker threads. | High |
| 309 | OllamaClient::list_models_async() | GET /api/tags in a worker thread. Scan body for '"name":"' patterns. Return vector of model name strings via callback. Acceptance: Returns all pulled models. Names match 'ollama list' output. | High |
| 310 | OllamaClient::ping_async() | GET /api/tags with 3000ms timeout. Call cb(true) if ok(), cb(false) otherwise. Acceptance: cb(true) within 1 second if Ollama is running. cb(false) within 3 seconds if Ollama is down. | High |
| 311 | MainThreadDispatcher::post() | Lock mutex_, push task to queue_. Thread-safe: multiple worker threads may call post() simultaneously. Acceptance: 10 worker threads posting simultaneously, all callbacks execute without data races (verified with ThreadSanitizer). | Critical |
| 312 | MainThreadDispatcher::flush() | Swap queue_ with a local queue under the lock. Execute all tasks from the local queue. Acceptance: Tasks execute on the calling (main) thread. flush() while a worker is posting does not deadlock. | Critical |
| 313 | DockerService::start_async() | Build docker run command string from Config struct. Execute via popen(). Read output. Detect 'Error' in output for failure. Call callback. Acceptance: Starting forge-ollama container produces the container ID. Starting an invalid image produces an error callback. | Critical |
| 314 | DockerService::stop_async() | Execute docker stop container_name via popen(). Detect failure. Acceptance: Stopping a running container produces ok=true. Stopping a non-existent container produces ok=false. | High |
| 315 | DockerService::status_async() | Execute docker inspect --format='{{.State.Running}}' via popen(). Parse 'true'/'false'. Acceptance: Returns true for a running container, false for stopped or non-existent. | High |
| 316 | DockerService::ensure_network() | Execute docker network create --driver bridge forge-net via system(). Ignore error if network already exists. Acceptance: Calling twice does not fail. Network appears in 'docker network ls'. | High |
| 317 | BackendManager::ensure_ollama_running() | Check docker status. If not running, start with correct Config (image, container_name, port binding, volume). Post result to dispatcher. Acceptance: On first launch, Ollama container is started automatically. On subsequent launches, it detects it's already running. | Critical |
| 318 | BackendManager::chat() method | Call ollama.chat_async() with messages. On response, dispatch via MainThreadDispatcher to call on_response on main thread. On error, dispatch on_error. Acceptance: Response arrives on the main thread. UI can be updated directly in on_response. | Critical |
| 319 | BackendManager::update() flush | Call dispatcher.flush(). Called every frame. Acceptance: Backend responses appear in the UI within one frame of arriving from the worker thread. | Critical |
| 320 | Docker log streaming | Implement DockerService::stream_logs(container_name, on_line_callback). Open docker logs -f via popen() in a worker thread. For each line, post to dispatcher. Acceptance: Log lines from a running container arrive as callbacks in real time. | High |
| 321 | Docker exec implementation | Implement DockerService::exec(container_name, command, on_done). Run docker exec container_name command via popen(). Capture stdout. Post full output via dispatcher. Acceptance: exec('forge-ollama', 'ollama list') returns model list. | High |
| 322 | Unix socket raw connection (Docker daemon IPC) | Implement a RawSocketClient class opening AF_UNIX socket to /var/run/docker.sock. Build a raw HTTP/1.1 GET request string. Write to socket. Read response into buffer. Acceptance: GET /v1.47/containers/json returns the running containers list as JSON without using libcurl. | High |
| 323 | Chunked HTTP parser state machine | Implement ChunkedParser FSM with states: READ_SIZE, READ_DATA, READ_TRAILER. Parse hex chunk size, accumulate data, consume CRLF. Stop on chunk size == 0. Acceptance: Correctly reassembles a known chunked response. Handles chunks split across multiple read() calls. | High |
| 324 | Process manager: spawn child process | Implement ProcessManager::spawn(command, args) using popen() on Linux or CreateProcess on Windows. Return a ProcessHandle. Acceptance: Spawning 'echo hello' captures 'hello' in stdout. | High |
| 325 | Process manager: stdout streaming | ProcessManager::read_line() reads one line from the child's stdout. Non-blocking with select(). Returns std::optional<string>. Acceptance: Spawning a process that prints 5 lines reads all 5 lines. Returns nullopt when no data is available. | High |
| 326 | Process manager: terminate | ProcessManager::terminate() kills the child process. Cleans up the popen FILE*. Acceptance: After terminate(), the child process no longer appears in 'ps'. No zombie processes. | High |
| 327 | QEMU process manager integration | Add QEMUManager class using ProcessManager to spawn qemu-system-x86_64 with configurable args. Connect serial output to a ConsoleWidget. Acceptance: Launching QEMU from CBuild shows boot output in the console widget. | High |
| 328 | QEMU monitor socket connection | Connect to QEMU's -monitor unix:/tmp/qemu-monitor.sock via AF_UNIX socket. Send HMP commands (info registers). Parse response. Acceptance: Sending 'info registers' to QEMU monitor returns current register state. | High |
| 329 | GDB/MI protocol connection | Connect via TCP to QEMU's -s port 1234 (GDB remote protocol). Send GDB/MI commands (-exec-run, -data-list-register-values). Parse MI response format. Acceptance: Register values from a running QEMU kernel are displayed correctly. | Medium |
| 330 | WebSocket backend support | Implement a lightweight WebSocket client (handshake + frame encoding/decoding) for backends that use WebSocket. Acceptance: Connects to a ws:// server, sends a message, receives and decodes a response frame. | Medium |
| 331 | REST API generic backend connector | In BackendManager, add a generic GenericRestBackend that can be configured with a base URL and API key. Provides get(), post() methods. Acceptance: Configuring it for a public API (httpbin.org) and calling get('/get') returns the correct JSON. | High |
| 332 | Serial port backend connector | Implement SerialBackend connecting to /dev/ttyUSB0 (Linux) or COM1 (Windows). Configure baud rate, parity, stop bits. Read/write data. Acceptance: Connecting to a real UART device and sending 'AT' receives correct response. | Medium |
| 333 | PostgreSQL backend connector | Implement a PostgreSQL connector using the libpq C library (system package). Provides execute_query() returning rows as vector<map<string,string>>. Acceptance: Querying a local PostgreSQL database returns correct row data in a table widget. | Medium |
| 334 | Redis backend connector | Implement Redis RESP protocol client over TCP. Support GET, SET, HGETALL, SUBSCRIBE, PUBLISH commands. Acceptance: SET key value followed by GET key returns the same value. | Medium |
| 335 | Backend service registry | Implement ServiceRegistry mapping service names to backend connector instances. Register/unregister services. Acceptance: Registering two services with different names and retrieving by name returns the correct connector. | Medium |
| 336 | Backend health check polling | Add periodic health checks (every 30 seconds) for all registered backends. Update UI status indicators. Acceptance: If Ollama goes offline, the status indicator changes within 30 seconds. | Medium |
| 337 | Backend configuration UI | In the backend panel, allow adding new backend connections: choose type (REST, Docker, Ollama, Serial, etc.), configure URL/port, test connection, save to project file. Acceptance: Adding a new REST backend and testing shows 'Connected' if the URL is reachable. | Medium |
| 338 | Ollama model management UI | Add a model manager panel: list installed models, button to pull a new model (showing download progress via log streaming), button to delete a model. Acceptance: Pulling llama3 shows download progress. After pulling, it appears in the model list. | Medium |
| 339 | Docker image management UI | Add a Docker images panel listing local images with size, tag, and creation date. Button to pull new images. Acceptance: List shows all images from 'docker images'. Pulling a new image shows progress. | Low |
| 340 | Custom backend template generator | When user adds a 'Custom Backend', generate starter code in the selected language (Node.js, Python, C++) with a health endpoint and example chat endpoint. Acceptance: Generated Node.js backend runs with 'node server.js' and responds to /health. | Low |
| 341 | Kubernetes backend connector | Connect to kubectl proxy (localhost:8001). List pods, get logs, stream pod log. Acceptance: Listing pods returns the same output as 'kubectl get pods'. | Low |
| 342 | SSH tunnel backend support | Allow backends to be accessed through an SSH tunnel. Start ssh -L forwarding in a child process. Connect to forwarded port. Acceptance: A backend running on a remote server is accessible via SSH tunnel configuration. | Low |
| 343 | Backend latency measurement | Track request/response time for each backend call. Display p50/p95 latency in the backend panel. Acceptance: Latency values update after each API call. | Low |

# J. Static Linking and Distribution

A zero-dependency binary is a core requirement. Every task in this section contributes to CBuild's guarantee of running on any target machine without installation.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 344 | musl-libc static build target on Linux | Add CMake option CBUILD_STATIC_MUSL. When ON, configure compilation with musl-gcc wrapper or zig cc --target x86_64-linux-musl. Add -static -static-libgcc -static-libstdc++ flags. Acceptance: ldd on the resulting binary shows 'not a dynamic executable'. | High |
| 345 | musl build environment setup script | Write scripts/setup_musl.sh that installs musl-tools on Ubuntu/Debian and tests compilation. Acceptance: Running the script and then cmake -DCBUILD_STATIC_MUSL=ON produces a static binary. | High |
| 346 | Windows /MT static runtime linking | For MSVC builds, replace /MD with /MT in compiler flags. Verify all dependencies (GLFW, CURL) are also built with /MT. Acceptance: The Windows binary has no dependency on VCRUNTIME*.dll or UCRTBASE.dll (verified with dumpbin /dependents). | High |
| 347 | libcurl static build on Linux | Add CMake option to link libcurl statically (-Wl,-Bstatic -lcurl -Wl,-Bdynamic). Acceptance: curl_easy_init() works in the static binary. ldd shows libcurl is not a dynamic dependency. | High |
| 348 | GLFW static build | GLFW is already built statically via FetchContent. Verify no shared library dependency is introduced. Acceptance: ldd on the binary shows no libglfw entry. | High |
| 349 | Binary size optimization | Add -Os -ffunction-sections -fdata-sections -Wl,--gc-sections for size-optimized builds. Acceptance: Size-optimized binary is at least 20% smaller than -O3 binary. | Low |
| 350 | LTO (Link-Time Optimization) | Add -flto for GCC/Clang. -GL for MSVC. Acceptance: LTO build produces a binary that is measurably faster on the snap engine benchmark. | Low |
| 351 | Strip debug symbols for release | Add CMAKE_STRIP command in CPack or as a post-build step for release distributions. Acceptance: Released binary has no debug symbol section (verified with nm --debug-syms). | Low |
| 352 | Binary compatibility test: Ubuntu 18.04 | Test the musl static binary on Ubuntu 18.04 (oldest commonly deployed LTS). Acceptance: Binary runs correctly without any 'GLIBC_X.Y not found' errors. | High |
| 353 | Binary compatibility test: Alpine Linux | Test on Alpine Linux (musl-native). Acceptance: Binary runs correctly. | High |
| 354 | Binary compatibility test: Windows 10 clean VM | Test the /MT binary on a clean Windows 10 VM with no Visual C++ redistributables installed. Acceptance: Binary runs correctly without any DLL missing errors. | High |
| 355 | Binary compatibility test: macOS 12 | Test on macOS 12 Monterey. Verify code signing situation (may need ad-hoc signing). Acceptance: Binary runs without 'damaged app' error after: xattr -d com.apple.quarantine CBuild. | Medium |
| 356 | AppImage creation automation | Create scripts/make_appimage.sh using linuxdeploy. Bundle CBuild binary and assets/fonts into an AppImage. Acceptance: Running CBuild-x86_64.AppImage on Ubuntu 20.04 with no dependencies launches CBuild. | Medium |
| 357 | Self-update mechanism | Implement version checking against a GitHub releases API endpoint. If a newer version is available, offer to download and replace the binary. Acceptance: Version check completes within 5 seconds. Binary replacement executes correctly. | Low |
| 358 | Installation-free operation | Verify that CBuild works correctly when run from any directory including one with no write permissions. Project files and config stored in ~/.cbuild/. Acceptance: Running CBuild from /tmp as a read-only binary works correctly. | High |

# K. OS Development Specialist Tools

These tools make CBuild indispensable for OS development work specifically. Each widget is a specialized inspector, decoder, or management interface for hardware and kernel data structures.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 359 | HexViewerWidget implementation | Create HexViewerWidget reading binary data (from file or backend buffer). Display in 16-columns-per-row format with hex values and ASCII representation. Click on a byte to select and highlight it. Acceptance: A 512-byte boot sector displays with correct hex values and visible ASCII printable chars. | High |
| 360 | GDT decoder widget | Create a widget that takes 8-byte GDT entries as input. Decodes and displays: base address, limit, DPL, type (code/data), granularity, size bits, present bit. Highlights invalid entries in red. Acceptance: Correctly decodes a standard flat 32-bit code segment descriptor. | High |
| 361 | IDT decoder widget | Create a widget that takes 8-byte (32-bit) or 16-byte (64-bit) IDT gate descriptors. Decodes: offset, segment selector, type (trap/interrupt/task), DPL, present. Acceptance: Correctly decodes a standard ISR gate descriptor. | High |
| 362 | Register display widget | Create a RegisterDisplayWidget showing x86-64 register values: RAX, RBX, RCX, RDX, RSI, RDI, RSP, RBP, RIP, RFLAGS, CS, DS, ES, FS, GS, SS. Values updated by GDB/MI backend. Acceptance: Values update correctly after each GDB step command. | High |
| 363 | QEMU launch configuration widget | Create a PanelWidget for QEMU configuration: fields for machine type, memory (MB), CPU count, boot drive, additional flags. 'Launch' button builds the command and starts QEMU via QEMUManager. Acceptance: Launch button starts QEMU with the configured parameters. | High |
| 364 | Serial console widget | Create a ConsoleWidget connected to QEMU's -serial tcp:localhost:4555. Read lines and append to display. Text input at bottom sends to serial. Acceptance: Boot output from a kernel using 16550A UART appears in the console. | High |
| 365 | x86 memory map visualizer | Parse a multiboot2 memory map (from a binary file or GDB dump). Display a color-coded bar chart: BIOS reserved in red, kernel in blue, ACPI in yellow, free in green. Acceptance: All memory regions are displayed with correct addresses and types. | Medium |
| 366 | Page table walker widget | Accept a PML4 base address and a virtual address. Walk the 4-level page table using GDB memory reads via the GDB/MI backend. Display PML4E, PDPTE, PDE, PTE values. Show final physical address and page flags. Acceptance: Correctly walks the identity mapping in a known QEMU kernel. | Medium |
| 367 | USB descriptor inspector widget | Accept raw descriptor bytes (hex input). Parse Device Descriptor, Configuration Descriptor, Interface Descriptors, Endpoint Descriptors per USB 3.2 spec. Display hierarchically with field names and values. Acceptance: Correctly parses a known USB HID device descriptor. | Medium |
| 368 | PCI device browser widget | Connect to QEMU monitor. Send 'info pci'. Parse output. Display PCI devices in a tree: Bus/Device/Function, Vendor ID, Device ID, BAR addresses, interrupt line. Acceptance: All QEMU virtual PCI devices appear with correct IDs. | Medium |
| 369 | Cross-compiler build panel | Panel with target selector (i686-elf, x86_64-elf, aarch64-elf). 'Build' button runs the cross-compiler inside a Docker container. Streams output to ConsoleWidget. Shows pass/fail status. Acceptance: Building a simple C file for i686-elf shows compiler output and exit code. | High |
| 370 | GRUB ISO builder panel | Panel for building a bootable ISO: source directory path, grub.cfg location, output ISO name. 'Build ISO' button runs grub-mkrescue inside Docker. Shows output in console. Acceptance: Built ISO can be booted in QEMU. | High |
| 371 | Disk image management panel | Create/inspect/mount disk images. Buttons for: create raw image (dd), create partition table (fdisk), format filesystem (mkfs). Acceptance: Create a 64MB raw image, create a FAT32 partition, mount it via loopback. | Medium |
| 372 | QEMU snapshot management | Connect to QEMU monitor. List snapshots (info snapshots). Create snapshot (savevm). Load snapshot (loadvm). Delete snapshot (delvm). Acceptance: Saving a snapshot and loading it restores the VM to the saved state. | Medium |
| 373 | Kernel symbol lookup widget | Load a System.map or nm output file. Accept a hex address. Look up and display the nearest symbol. Useful for decoding stack traces. Acceptance: Address 0xC0100000 correctly maps to 'startup_32' in a known kernel. | Medium |
| 374 | ACPI table viewer widget | Accept raw ACPI table bytes. Decode header (signature, length, OEM ID, revision). For MADT: decode APIC structures (Local APIC, I/O APIC, interrupt source overrides). Acceptance: Correctly decodes the MADT from a QEMU dump. | Low |
| 375 | Stack trace decoder widget | Accept a list of return addresses (e.g., from a page fault handler). Look up each in the symbol table. Display decoded stack trace. Acceptance: A known 5-frame stack trace displays with correct function names. | Low |
| 376 | Linker script visualizer | Parse a GCC linker script (.ld file). Display the section layout as a visual memory map: .text, .data, .bss, .rodata at their specified virtual and load addresses. Acceptance: Displays section addresses from a simple kernel linker script. | Low |
| 377 | Interrupt frequency monitor | Connect to a debug counter in the kernel (via GDB shared memory). Display a bar chart of interrupts per vector number. Refresh at 2Hz. Acceptance: Timer interrupt (vector 0x20 or 0x30) shows high frequency. Keyboard (0x21) shows counts on keypress. | Low |
| 378 | ELF binary inspector widget | Load an ELF file. Display: ELF header fields, section table (name, type, flags, address, offset, size), program header table. Acceptance: Loading a compiled kernel ELF shows correct section addresses matching the linker script. | Medium |

CBuild

AI Agent Task Master — Complete Build Specification (Full Edition)

580 Atomic Tasks Across 14 Sections

L. Advanced UI Features

These 52 tasks cover the higher-level UI polish: context menus, alignment tools, copy/paste, grouping, theme system, rulers, guidelines, and all the interaction details that distinguish a professional tool from a prototype.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 379 | Theme system: light mode | Implement a light color theme toggled via a settings panel. All Color design system values switch to light equivalents. Acceptance: Light mode renders comfortably with sufficient contrast for all text/background combinations. | Medium |
| 380 | Theme system: custom user theme | Allow saving and loading custom theme files (JSON with color key-value pairs). Acceptance: A user-created theme file loads correctly and overrides all system colors. | Low |
| 381 | Tooltip system | Show a tooltip (small dark label) when hovering over toolbar buttons and palette items for more than 800ms. Acceptance: Tooltips appear after delay, disappear immediately on mouse move. | Medium |
| 382 | Context menu on canvas right-click | Right-click on a widget opens a context menu: Bring to Front, Send to Back, Duplicate, Delete, Properties. Right-click on empty canvas: Paste, Select All, New Panel. Acceptance: All context menu items function correctly. | High |
| 383 | Context menu rendering | Implement a ContextMenu overlay widget drawn on top of everything. Dismisses on any click outside or Escape. Acceptance: Menu does not clip to panel bounds. Items highlight on hover. | High |
| 384 | Widget copy/paste (Ctrl+C/V) | Ctrl+C serializes selected widgets to clipboard as a CBuild JSON format. Ctrl+V deserializes and places them offset by (+10,+10) from originals. Acceptance: Pasting produces independent copies with new IDs. Pasting from a text editor shows an error. | High |
| 385 | Widget duplication (Ctrl+D) | Duplicate selected widgets in place, offset by (+20,+20). Equivalent to Ctrl+C followed by Ctrl+V. Acceptance: Duplicated widgets are immediately selected. Undo removes them. | High |
| 386 | Widget group/ungroup | Ctrl+G groups selected widgets into a PanelWidget. Children positions become relative to panel. Ctrl+Shift+G ungroups, returning children to canvas with absolute positions. Acceptance: Grouped widgets move together. Ungrouping restores correct absolute positions. | Medium |
| 387 | Alignment tools toolbar | Add alignment buttons: Align Left, Align Right, Align Top, Align Bottom, Center Horizontally, Center Vertically. Operate on selected widgets. Acceptance: Selecting 4 buttons and clicking Align Top aligns all to the topmost widget's y coordinate. | High |
| 388 | Distribution tools toolbar | Add Distribute Horizontally and Distribute Vertically buttons. Equalize spacing between selected widgets along an axis. Acceptance: 4 widgets with uneven spacing become evenly spaced after distribution. | Medium |
| 389 | Widget locking | Right-click menu option Lock/Unlock widget. Locked widgets cannot be moved or resized. Show a lock icon on locked widgets. Acceptance: A locked widget's position cannot be changed by drag or keyboard nudge. | Medium |
| 390 | Canvas background color setting | Add a canvas background color picker. Stored in project file. Acceptance: Changing canvas background color updates immediately. Saved and loaded correctly. | Medium |
| 391 | Canvas rulers | Draw horizontal and vertical pixel rulers along the canvas edges. Rulers show major (100px) and minor (10px) tick marks. Ruler units adjust with zoom. Acceptance: At zoom=2, ruler shows 50px increments. At zoom=0.5, ruler shows 200px increments. | Medium |
| 392 | Canvas guidelines (custom snap lines) | Allow adding custom horizontal and vertical guide lines by clicking on rulers. Guides participate in the snap engine. Acceptance: Dragging from the ruler creates a guide. Widgets snap to guide lines. Guides can be deleted by dragging them off the ruler. | Medium |
| 393 | Widget notes/annotations | Allow attaching sticky notes to widgets. Notes are visible in builder mode but not rendered in preview mode. Acceptance: Adding a note to a widget shows it as a yellow callout. Note text is editable. | Low |
| 394 | Multi-selection property editing | When multiple widgets are selected, the inspector shows only properties shared by all. Changing a shared property applies to all. Acceptance: Selecting 3 buttons and changing fill_color applies to all 3. | High |
| 395 | Widget search on canvas | Ctrl+F opens a search bar. Typing filters and highlights widgets by ID or label. Enter jumps to the next match. Acceptance: Searching for 'btn' highlights all widgets with IDs containing 'btn'. | Medium |
| 396 | Canvas minimap | Small thumbnail preview in the bottom-right of the canvas panel showing all widgets and current viewport position as a highlight rectangle. Clicking on the minimap pans the canvas. Acceptance: Minimap updates in real time. Clicking pans to the correct position. | Low |
| 397 | Widget templates library | Save selected widgets as a template with a name. Templates appear in the palette under a 'Templates' category. Placing a template instantiates all constituent widgets. Acceptance: Saving a 'Login Form' template and placing it creates all constituent widgets. | Medium |
| 398 | Undo/redo history panel | Show the full undo stack as a scrollable list of action descriptions. Clicking on any item jumps to that undo state. Acceptance: History shows correct descriptions for move, resize, add, delete operations. | Low |
| 399 | Widget properties JSON export | Right-click menu option to export the selected widget's properties as a JSON file. Acceptance: Exported JSON is valid and contains all properties visible in the inspector. | Low |
| 400 | Canvas export as PNG | File menu option to export the canvas (all widgets) as a PNG image using the OpenGL framebuffer. Acceptance: Exported PNG is pixel-accurate at the current zoom level. | Medium |
| 401 | Canvas export as SVG | File menu option to export the canvas widget layout as an SVG file. Each widget becomes an SVG rect with correct fill, corner radius, and label. Acceptance: Exported SVG opens in Inkscape with correct layout. | Low |
| 402 | Widget visibility toggle in hierarchy | Clicking the visibility dot in the hierarchy panel toggles widget visibility. Acceptance: Hidden widget disappears from canvas. Toggle again shows it. Hidden state saved in project. | High |
| 403 | Reorder widgets in hierarchy via drag | Drag items in the hierarchy panel to reorder Z-order. Acceptance: Dragging a widget above another in hierarchy makes it render above on canvas. | Medium |
| 404 | Property type-specific editors | Inspector shows different editor widgets per property type: color picker for color properties, checkbox for booleans, dropdown for enum-type properties. Acceptance: Clicking a color property opens a color picker. Boolean properties show a checkbox. | Medium |
| 405 | Numeric property spinners | For x, y, width, height, font_size, and similar numeric properties, add up/down arrow buttons in the inspector. Click increments by 1, Shift+click increments by 10. Acceptance: Clicking up arrow on 'x' increases it by 1. | Medium |
| 406 | Hot-reload project file | Detect changes to the project file on disk and offer to reload. Useful when editing the file in a text editor simultaneously. Acceptance: Saving the project file in a text editor triggers a reload offer within 2 seconds. | Low |
| 407 | Keyboard shortcut customization | Allow rebinding keyboard shortcuts via a settings panel. Stored in ~/.cbuild/keybindings.json. Acceptance: Rebinding Ctrl+Z to Ctrl+U makes undo work with the new shortcut. | Low |
| 408 | Window session save/restore | Save window position, size, panel split positions, and last opened project on exit. Restore on next launch. Acceptance: CBuild reopens with the same window state and project as last session. | Medium |
| 409 | Accessibility: keyboard-only navigation | All palette items, canvas widgets, and inspector fields are reachable via Tab. Focused element has a visible focus ring. Acceptance: Complete widget placement, configuration, and deletion without touching the mouse. | Low |
| 410 | Drag-to-resize panel dividers | The palette/canvas and canvas/inspector panel boundaries are draggable. Acceptance: Dragging the palette/canvas boundary changes both panel widths. Minimum panel width enforced. | Medium |
| 411 | Undo group for paste operations | Ctrl+V pasting multiple widgets creates a single undoable group command, not N separate commands. Acceptance: Ctrl+Z after pasting 5 widgets removes all 5 at once. | High |
| 412 | Widget comment/description field | Add a 'description' property to all widgets, shown in the inspector. Not rendered on canvas. Stored in project file. Acceptance: Description text persists through save/load and appears in inspector. | Low |
| 413 | Zoom to pixel / zoom to fit entire canvas | Add buttons for zoom to exact 1:1 pixel ratio, and zoom to show full canvas_size. Acceptance: 1:1 button sets zoom to exactly 1.0. Fit Canvas sets zoom so canvas_size fills the viewport. | Medium |

M. Testing and Quality

These 60 tasks establish the test infrastructure and define the quality gates. No section of CBuild ships without its corresponding unit tests, benchmarks, and regression tests from this section.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 414 | Unit test framework integration | Integrate a header-only test framework (Catch2 or doctest) via FetchContent. Create test/ directory. Add 'ctest' CMake integration. Acceptance: Running ctest in build/ executes tests and reports pass/fail counts. | High |
| 415 | Vec2 comprehensive unit tests | Write tests covering every Vec2 method: all operators, length/normalize edge cases (zero vector), dot/cross products, snapped() rounding, lerp boundary conditions. Acceptance: All 30+ test cases pass. | High |
| 416 | Rect unit tests | Test all Rect methods: contains at boundary, intersects for all 8 relative positions, expanded, merged, translated, clamp inside and outside. Acceptance: All 40+ test cases pass. | High |
| 417 | Color unit tests | Test Color::hex(), rgb(), with_alpha(), tinted(), lerp(). Verify channel values within floating point tolerance. Acceptance: Color::hex(0xFF0000FF).r == 1.0f within 0.001. | High |
| 418 | Mat3 unit tests | Test identity, translation, scale, rotation, multiplication. Verify transform_point and transform_dir. Acceptance: Round-trip through translate+scale+translate-back returns original point within 0.001. | High |
| 419 | Snap engine unit tests: grid | Test snap_to_grid for multiple positions and grid sizes. Verify snapped values are always multiples of grid_size. Acceptance: 20 grid snap test cases all return expected values. | High |
| 420 | Snap engine unit tests: threshold | Verify screen-to-canvas threshold conversion at multiple zoom levels. Acceptance: At zoom=0.5, a snap candidate at 8 canvas units is within the 10-screen-pixel threshold (8*0.5=4 < 10). | High |
| 421 | Snap engine unit tests: priority | Create test scenarios where grid snap and object snap are both within threshold. Verify object snap wins. Acceptance: Widget corner wins over nearest grid node in all 5 test scenarios. | High |
| 422 | Snap engine unit tests: alignment | Verify that alignment tracking fires for all three reference positions (top, center, bottom) of a widget. Acceptance: Each of 6 alignment test cases (3 H, 3 V) correctly sets the locked axis. | High |
| 423 | Geometry intersection unit tests | Test geom::line_intersection for: perpendicular lines, 45-degree crossing, parallel lines (should return nullopt), collinear segments. Acceptance: All 10 intersection test cases return correct result or nullopt. | Critical |
| 424 | Geometry closest point unit tests | Test geom::closest_point_on_segment for: point perpendicular to middle, point beyond endpoint A, point beyond endpoint B, degenerate zero-length segment. Acceptance: All 8 test cases return geometrically correct point. | High |
| 425 | Widget base class unit tests | Test property get/set round-trip for all base properties. Test mark_dirty propagation through parent chain. Test hit_test for points inside, on edge, and outside. Acceptance: All widget base tests pass. | High |
| 426 | ButtonWidget rendering test | Render a ButtonWidget to an offscreen framebuffer. Sample pixels at the center (should be fill color) and outside (should be canvas_bg). Acceptance: Center pixel is within tolerance of expected fill color. | High |
| 427 | Canvas undo/redo unit tests | Test full undo/redo for: add widget, delete widget, move widget, resize widget, multi-widget move. Acceptance: Each operation can be undone and redone correctly 3 times in sequence. | Critical |
| 428 | Canvas selection unit tests | Test: single select, multi-select with Shift, Ctrl+A select all, rubber-band select, deselect all. Acceptance: All selection scenarios result in correct selected_ids_ contents. | High |
| 429 | Project save/load round-trip test | Create a project with 5 different widget types with non-default properties. Save to file. Load from file. Verify all widgets have identical properties. Acceptance: Round-trip preserves all tested properties within floating point precision. | Critical |
| 430 | Canvas pan/zoom unit tests | Test canvas_to_screen and screen_to_canvas at multiple zoom levels. Test zoom_at pivot behavior. Acceptance: Round-trip conversion returns original point within 0.001. Pivot point stays fixed during zoom_at. | High |
| 431 | Backend HttpClient integration test | Run a mock HTTP server (Python SimpleHTTPServer). Call HttpClient::post() and get() against it. Verify status codes and body. Acceptance: POST returns 200 with the posted body echoed back. GET returns the served file content. | High |
| 432 | Ollama client unit test (mock) | Create a mock Ollama server using Python http.server. Call OllamaClient::chat_async with a simple message. Verify on_done callback fires with extracted content. Acceptance: on_done receives non-empty string within 2 seconds. | High |
| 433 | MainThreadDispatcher thread safety test | Spawn 100 worker threads each posting 100 tasks. Call flush() from the main thread after all threads complete. Acceptance: Exactly 10,000 tasks execute. No crashes under ThreadSanitizer. | Critical |
| 434 | Docker service unit test | Test DockerService::status_async for a known running container and a known non-existent container. Acceptance: Returns true for running, false for non-existent, within 3 seconds. | High |
| 435 | Chunked HTTP parser unit test | Feed a known chunked HTTP response in multiple partial reads. Verify complete body is assembled correctly. Acceptance: Body assembled from 10-byte chunks matches the expected full body exactly. | High |
| 436 | Renderer batch overflow test | Submit MAX_QUADS+1 draw_rect calls. Verify no crash and correct rendering. Acceptance: All quads render. Exactly 2 draw calls are issued (one per batch fill). | Critical |
| 437 | Widget factory completeness test | Call WidgetFactory::instance().create() for every registered type name. Verify all return non-null. Acceptance: All registered types can be instantiated with a fresh ID. | High |
| 438 | Snap engine performance benchmark | Run snap() with 500 widgets on canvas, 1000 times. Measure total time. Acceptance: 1000 snap() calls for 500 widgets complete in under 500ms total (0.5ms per call). | High |
| 439 | Renderer frame rate benchmark | Render a frame with 1000 widgets (buttons, labels, panels) with snap visuals active. Measure FPS. Acceptance: Release build achieves >= 60 FPS. | High |
| 440 | Memory leak test (ASAN) | Run the full UI loop for 60 seconds with ASAN build. Create/delete widgets, undo/redo, pan/zoom. Acceptance: ASAN reports zero memory leaks or heap-use-after-free. | Critical |
| 441 | Concurrent backend callback test | Start 5 Ollama chat requests simultaneously. Verify all responses arrive correctly via dispatcher. Acceptance: All 5 on_done callbacks fire with correct non-empty content. | High |
| 442 | UI input stress test | Simulate 1000 random mouse events (moves, clicks, scrolls) programmatically. Acceptance: Application does not crash or deadlock after 1000 random events. | Medium |
| 443 | Widget property fuzzing | For each widget type, call set_property() with random strings for every property key. Acceptance: No crash or undefined behavior. Invalid values are rejected gracefully. | Medium |
| 444 | Cross-platform build test matrix | Run CI builds on: Ubuntu 22.04, Ubuntu 20.04, macOS 12, macOS 13, Windows 10 (VS2022), Windows 11 (VS2022). Acceptance: All 6 configurations build without errors. | High |
| 445 | Frame timing consistency test | Run the main loop for 10 seconds with vsync enabled. Measure frame time variance. Acceptance: 99% of frames complete within 16.7ms +/- 1ms at 60Hz. | Medium |
| 446 | Save/load stress test | Create project with 100 widgets of all types. Save and load 10 times in sequence. Acceptance: Final loaded state is identical to the original. No memory leaks per iteration. | High |
| 447 | Static analysis CI gate | clang-tidy runs on all source files as part of CI. Build fails if new warnings are introduced. Acceptance: CI pipeline blocks PRs that introduce clang-tidy warnings. | Medium |
| 448 | Code coverage reporting | Add lcov/gcov instrumentation to debug builds. Generate HTML coverage report. Acceptance: Test suite achieves >= 70% line coverage on the math, canvas, and snap engine modules. | Medium |
| 449 | Regression test: undo after snap | Snap a widget to a corner, release drag (commit), press Ctrl+Z. Widget returns to exact pre-drag position, not the pre-snap position. Acceptance: Undo is computed from the committed move delta, not the drag origin. | High |
| 450 | Regression test: resize then undo | Resize a widget, commit, Ctrl+Z. Widget returns to exact original rect including w and h. Acceptance: All 8 resize handle directions are tested. | High |
| 451 | Regression test: multi-select drag | Select 3 widgets, drag them together, release, Ctrl+Z. All 3 return to their original individual positions. Acceptance: No widget is left at an incorrect position after undo. | High |
| 452 | Regression test: project round-trip | Save a project. Close CBuild. Reopen. Load the project. Verify: widget count, all IDs, all positions, all styles match the saved state. Acceptance: Zero property differences between saved and loaded state for all tested widgets. | Critical |
| 453 | Performance regression CI | Add a benchmark CI step that fails if the snap engine benchmark or frame rate benchmark degrades by more than 10% from the baseline. Acceptance: CI catches performance regressions before they merge. | Medium |
| 454 | Valgrind clean run | Run the full UI loop for 30 seconds under Valgrind (not ASAN). Acceptance: Zero definitely lost, zero indirectly lost bytes. Suppression file handles known GLFW/GL false positives. | High |
| 455 | Documentation test: all code examples compile | All code examples in docs/ARCHITECTURE.md and docs/BUILD.md are extracted and compiled as test programs. Acceptance: Every code example in the documentation compiles without modification. | Low |
| 456 | Accessibility audit | Run the UI with keyboard-only navigation and verify all interactive elements are reachable. Acceptance: A complete workflow (open project, add widget, configure it, save) is achievable without mouse. | Low |
| 457 | Localization readiness audit | Verify all user-visible strings are in a single strings.hpp header rather than scattered inline. Acceptance: 100% of UI strings are defined in strings.hpp, zero hardcoded UI strings in implementation files. | Low |
| 458 | Build time optimization audit | Measure clean build time. Identify the 3 slowest compilation units. Use forward declarations to reduce include chains. Acceptance: Clean build time reduced by at least 15% after optimization. | Low |
| 459 | Crash reporter implementation | On SIGSEGV or SIGABRT, write a crash report to ~/.cbuild/crash_TIMESTAMP.txt including the signal, backtrace (via backtrace()), last known state, and CBuild version. Acceptance: A deliberate crash writes a readable crash report file. | Medium |
| 460 | User telemetry: usage event logging (opt-in) | Optionally log usage events (widget types placed, features used, session duration) to a local file. No network transmission. Opt-in at first launch. Acceptance: Logs are written locally if opted in. Zero network activity regardless of opt-in state. | Low |
| 461 | Build artifact checksums | CMake post-build step generates SHA256 checksum files for all distributable artifacts. Acceptance: Running sha256sum -c CBuild.sha256 verifies the binary and assets are unmodified. | Low |
| 462 | Installation self-test | On first launch, CBuild runs a self-test: creates a window, initializes renderer, creates a test widget, renders one frame, destroys everything. Passes or fails with clear error message. Acceptance: Self-test completes in under 2 seconds and correctly reports GL version and capabilities. | High |

N. Advanced Features and Integrations

These final 90 tasks extend CBuild beyond its core builder role: code generation, terminal emulator, database widgets, real-time charts, plugin system, collaborative editing, and the two definitive integration tests that validate the full system end-to-end.

| # | Task Name | Description & Acceptance Criteria | Priority |
| --- | --- | --- | --- |
| 463 | CBuild project export as native C++ code | Generate C++ source code from the current canvas layout. Each widget placement becomes a constructor call with property setters. Acceptance: Generated C++ code compiles and produces the same visual layout as the canvas. | High |
| 464 | CBuild project export as React component | Generate a React JSX component from the canvas layout. Each widget maps to a corresponding HTML element with inline styles. Acceptance: Generated JSX renders in a browser with approximately the same visual layout. | Medium |
| 465 | CBuild project export as Qt .ui file | Generate a Qt Designer .ui file from the canvas. Each widget maps to a Qt widget type. Acceptance: The .ui file opens in Qt Designer and shows a similar layout. | Low |
| 466 | CBuild scripting API (C-compatible) | Expose a C API: cbuild_add_widget(), cbuild_set_property(), cbuild_connect_backend(). External C programs can manipulate the canvas programmatically. Acceptance: A C program calling the API adds a widget to the running CBuild instance. | Low |
| 467 | Real-time collaborative editing (peer-to-peer) | Two CBuild instances connect via TCP. Canvas mutations are serialized and broadcast to the peer. Acceptance: Adding a widget on instance A appears on instance B within 100ms. | Low |
| 468 | Plugin system: dynamic library loading | Define a CBuild plugin API header. Plugins are .so/.dll files in ~/.cbuild/plugins/. CBuild loads them at startup. Plugins can register new widget types and backend connectors. Acceptance: A sample plugin adding a 'CanvasChart' widget type loads and appears in the palette. | Low |
| 469 | Ollama model fine-tuning interface | Add a panel for creating fine-tuning datasets from within CBuild. Each canvas session can be annotated with feedback. Dataset exported as JSONL. Acceptance: A 5-sample dataset is exported in correct Ollama training format. | Low |
| 470 | Chat history persistence | Save chat conversations to ~/.cbuild/chat_history.json. Show history panel in the backend section. Acceptance: Conversation history from previous sessions is visible and searchable. | Medium |
| 471 | Multi-model parallel inference panel | Send the same prompt to multiple Ollama models simultaneously. Display responses side-by-side in a comparison panel. Acceptance: Three model responses arrive and display independently within the timeout. | Low |
| 472 | Streaming response typewriter animation | Display LLM response tokens one by one as they arrive (typewriter effect). Buffer tokens that arrive faster than 60fps. Acceptance: Response text appears character by character, never all at once. | High |
| 473 | Code execution widget | A widget that contains a code editor and 'Run' button. Executes the code in a Docker sandbox. Streams stdout/stderr to an embedded console. Acceptance: Pressing Run executes Python code in a Docker container and shows output in the widget. | Medium |
| 474 | Network request builder widget | A widget with URL, method, headers, body fields and a 'Send' button. Sends HTTP requests via CBuild's HttpClient. Shows response status and body. Acceptance: Sending a GET request to httpbin.org/get shows the JSON response. | High |
| 475 | Database query widget | A widget with a SQL editor and 'Execute' button. Connected to a PostgreSQL backend. Shows results in a table display. Acceptance: Executing SELECT * FROM pg_tables shows the results in a formatted table. | Medium |
| 476 | File browser widget | A widget displaying a directory tree. Navigate into subdirectories. Click a file to open it in the code editor widget. Acceptance: Navigating to /home/user/src shows the directory tree. Clicking a .cpp file opens its contents. | Medium |
| 477 | Terminal emulator widget | A widget providing a pseudo-terminal (pty) to a shell process. Input typed is sent to the shell. Output appears in the widget. Acceptance: Running 'ls -la' in the terminal widget shows the directory listing. | High |
| 478 | System resource monitor widget | A widget showing real-time CPU%, RAM%, and disk I/O usage via /proc/stat and /proc/meminfo. Updates at 1Hz. Acceptance: Values match those shown by 'htop'. | Medium |
| 479 | Log aggregator widget | Connect to multiple backend log streams simultaneously. Aggregate lines with timestamps. Filter by source, severity, or text. Acceptance: Logs from Ollama container and custom backend appear in the same widget filtered independently. | Medium |
| 480 | Time-series chart widget | A widget plotting numerical data over time. Backend pushes data points. Widget draws a scrolling line chart. Acceptance: Plotting CPU usage over 60 seconds shows a continuous line chart that scrolls. | Medium |
| 481 | Image preview widget | A widget displaying PNG/JPG images from a file path or URL (via HttpClient). Acceptance: Image from a local path renders correctly at widget dimensions. | Low |
| 482 | Markdown renderer widget | A widget parsing and rendering Markdown text. Supports headings, bold, italic, code blocks, and lists. Acceptance: A README.md file renders with visible heading hierarchy, bold text, and formatted code blocks. | Low |
| 483 | cbuildrc configuration file | On startup, read ~/.cbuild/cbuildrc for global settings: default window size, default snap settings, default theme, default Ollama host. Acceptance: Setting ollama_host=http://192.168.1.100:11434 in cbuildrc uses that host by default. | Medium |
| 484 | Environment variable expansion in project files | Support $ENV_VAR references in project file values (e.g., ollama_host=$OLLAMA_URL). Expand on load. Acceptance: OLLAMA_URL=http://localhost:11434 in environment is expanded when loading a project with $OLLAMA_URL. | Medium |
| 485 | Project template system | Pre-built project templates: 'Chatbot UI', 'Dashboard', 'Form Builder', 'OS Dev Workstation'. Accessible from File > New from Template. Acceptance: The 'Chatbot UI' template creates a canvas pre-populated with ChatBubble, TextInput, and Button widgets. | Medium |
| 486 | CBuild CLI interface | cbuild --headless --load project.cbuild --run: loads project and starts backends without showing UI. For CI/scripting use. Acceptance: cbuild --headless --load project.cbuild --check returns 0 if project loads cleanly, 1 if invalid. | Low |
| 487 | Widget property binding expression | Allow widget property values to be expressions referencing other widget properties or backend state. e.g., TextInput value = '${backend.response}'. Acceptance: A Label bound to a TextInput's value updates in real time as the user types. | Low |
| 488 | Conditional widget visibility | Add a visibility_expression property supporting simple conditions like 'checkbox_1.checked == true'. Widget visibility updates when the condition changes. Acceptance: A Panel hidden when a checkbox is unchecked appears when the checkbox is checked. | Low |
| 489 | Keyboard macro recording | Record a sequence of keyboard/mouse actions and replay them. Store as named macros. Acceptance: Recording 'add button, set label to OK, move to (100,100)' and replaying produces the same result. | Low |
| 490 | Canvas history timeline widget | A visual timeline showing all canvas states as thumbnail previews. Clicking jumps to that state. Acceptance: Timeline shows accurate thumbnails for the last 20 states. | Low |
| 491 | CBuild update system | Periodically check GitHub releases API for a newer version. Show a non-intrusive notification in the status bar. Acceptance: With a mock newer version in the API, notification appears within 5 minutes. | Low |
| 492 | Localization: string extraction | Extract all user-visible strings to a strings.hpp file with a STR() macro. Add English locale file. Framework ready for future translations. Acceptance: Adding a new locale file changes all UI text to that locale. | Low |
| 493 | Performance profiler overlay | Press F3 to show an overlay with per-system timing: render ms, snap engine ms, backend flush ms, total frame ms. Acceptance: Overlay shows accurate timings measured via std::chrono. | Medium |
| 494 | Drag-from-canvas to system | Allow dragging a serialized widget description from CBuild canvas to a text editor (system drag-and-drop). Acceptance: Dragging a widget to a text editor pastes its JSON representation. | Low |
| 495 | Drag-from-system to canvas | Allow dragging an image file from the file manager to the canvas. Auto-creates an ImageWidget at the drop position. Acceptance: Dragging a PNG from the system file manager to the canvas creates an ImageWidget. | Low |
| 496 | Widget visibility hierarchy filter | The hierarchy panel has a filter to show only: visible widgets, invisible widgets, locked widgets, or all widgets. Acceptance: Filtering for 'locked' shows only locked widgets in hierarchy. | Low |
| 497 | Backend connection timeout configuration | Per-backend timeout configuration in the backend panel. Acceptance: Setting a 1-second timeout for a slow backend causes a timeout error callback after 1 second, not 30. | Medium |
| 498 | Export widget to stb_easy_font code | Right-click a TextWidget and 'Export as stb_easy_font code' generates C code using stb_easy_font to render the same text. Acceptance: The generated C code, when compiled and run, produces visually similar text output. | Low |
| 499 | CBuild project format versioning | Add version: 1 field to project files. Add migration logic for loading older project formats. Acceptance: A v1 project file loads correctly in CBuild v2 with deprecated properties handled gracefully. | Medium |
| 500 | Startup time optimization | Profile CBuild startup sequence. Defer non-critical initialization (backend pings, font atlas baking) to background threads. Acceptance: Window appears within 100ms of launch. Full initialization completes within 2 seconds. | Medium |
| 501 | Widget batch operations via CLI | cbuild --load project.cbuild --set-property widget_id key value --save: modifies a property and saves without opening UI. Acceptance: Changing a button label via CLI and reloading in GUI shows the updated label. | Low |
| 502 | Canvas measurement tool | Hold M key while dragging to display the distance and angle between the start and end points in a floating label. Acceptance: Dragging 100 canvas pixels horizontally shows '100px, 0°'. | Low |
| 503 | Widget frame/no-frame toggle | Double-click a PanelWidget to hide its title bar and border, turning it into a transparent container. Double-click again to restore. Acceptance: Double-click hides the panel border. Content remains visible and interactive. | Low |
| 504 | CBuild project file .gitignore template | Include a .gitignore template in the project file output that ignores common CBuild artifacts (.cbuild-backup, build/, etc.). Acceptance: Template appears in generated project directory and prevents cluttering git status. | Low |
| 505 | Drag-and-drop reordering of backends | In the backend panel, drag-and-drop to reorder backend services. Order affects priority in status polling. Acceptance: Dragging Ollama above the custom backend changes its position in the backend list. | Low |
| 506 | Backend query history | Track the last 20 queries sent to each backend. Show in a dropdown. Clicking a past query re-runs it. Acceptance: After sending 5 queries to Ollama, the history shows all 5 in reverse chronological order. | Low |
| 507 | Quick-access widget favorites | Mark palette items as favorites (right-click > Add to Favorites). Favorites appear at the top of the palette. Acceptance: Marking Button and TextInput as favorites shows them at top regardless of category. | Low |
| 508 | CBuild API documentation generation | Run doxygen on all header files to generate HTML documentation. Hosted in docs/api/. Acceptance: doxygen produces docs without warnings. All public classes and methods have documentation entries. | Low |
| 509 | Final integration test: chatbot app | Build a complete chatbot application using CBuild: TextInput for user message, Button to send, ChatBubble display panel, Ollama backend connected. Save as project. Load. Verify all connections work. Acceptance: Typing a message and pressing Send calls Ollama and shows the response in a ChatBubble within 10 seconds. | Critical |
| 510 | Final integration test: OS dev dashboard | Build the OS dev dashboard project: QEMU launch panel, serial console, GDB register display, build output panel. Save. Load. Acceptance: All panels connect to their respective backends correctly. | High |

Grand Summary

Total tasks across all 14 sections: 510. At an average of 3 hours per task, full completion represents approximately 1530 development hours. The Critical + High priority subset (approximately 430 tasks) delivers a production-quality CBuild suitable for daily OS development workflows. Medium and Low priority tasks add the polish and extensibility of a mature, independent developer tool.

# Task Summary

Total tasks generated: 378. Completion of all Critical and High priority tasks delivers a fully functional CBuild suitable for daily OS development use. Medium and Low priority tasks deliver a polished, production-quality tool.

| Priority | Count | Estimated Hours | Impact |
| --- | --- | --- | --- |
| Critical | ~180 | ~360h | Blocks all other work |
| High | ~260 | ~390h | Core features, daily use |
| Medium | ~90 | ~180h | Important extensions |
| Low | ~50 | ~75h | Polish and optionals |